Quotation Estimate - Web Designer Services - Kazakhstan Almaty
QUOTATION ESTIMATE
Professional Web Designer Services — Kazakhstan Almaty
Quotation Details
Quotation No.: QE-KZ-ALM-2025-0472
Date of Issue: 15 June 2025
Valid Until: 15 July 2025 (30 calendar days)
Currency: Kazakhstani Tenge (KZT) / US Dollar (USD)
Service Provider
Company: Almaty Digital Craft Studio LLP
Address: 42 Abai Avenue, Almaty, Kazakhstan 050040
BIN (IIN): 209940012345
Contact: +7 (727) 355-88-21
Email: quotes@almatydigitalcraft.kz
Client Information
Client Name: [Client Company Name]
Address: [Street, District], Almaty, Kazakhstan
BIN (IIN): [Client IIN Number]
Contact Person: [Name & Title]
Phone: [Phone Number]
Project Reference
Project Title: Corporate Website Redesign & Development
Project Location: Kazakhstan Almaty (On-site & Remote)
Estimated Duration: 10–14 weeks
Prepared By: Senior Web Designer, Almaty Digital Craft Studio
1. Purpose of This Quotation Estimate
This Quotation Estimate is formally issued by Almaty Digital Craft Studio LLP to provide a comprehensive, itemized financial breakdown for the engagement of a dedicated Web Designer to deliver a full-scope corporate website redesign and development project. This document serves as the binding financial reference for all parties involved in the Kazakhstan Almaty project and outlines the professional Web Designer services, deliverables, timelines, and associated costs. The Quotation Estimate is prepared in accordance with the commercial practices of Kazakhstan and is denominated in both Kazakhstani Tenge (KZT) and US Dollar (USD) for the convenience of the client.
2. Scope of Web Designer Services
The following scope defines the professional Web Designer deliverables and responsibilities under this Quotation Estimate for the Kazakhstan Almaty engagement:
#
Web Designer Service / Deliverable
Description
Duration
Cost (KZT)
1
Discovery & UX Research
Stakeholder interviews, competitor analysis, user persona development, and information architecture mapping specific to the Kazakhstan Almaty market.
Week 1–2
480,000
2
UI/UX Design & Wireframing
Creation of low-fidelity wireframes, high-fidelity mockups, interactive prototypes, and a complete design system including typography, color palette, and component library.
Week 3–5
1,250,000
3
Responsive Web Development
Front-end development using HTML5, CSS3, JavaScript (React.js), ensuring full responsiveness across desktop, tablet, and mobile devices. Backend integration with CMS.
Week 6–9
2,800,000
4
E-Commerce & Payment Integration
Integration of local Kazakhstan payment gateways (Kaspi Pay, Halyk Bank, Visa/Mastercard), shopping cart, order management, and inventory module.
Week 9–11
950,000
5
SEO & Performance Optimization
On-page SEO implementation, meta-tag optimization, Core Web Vitals tuning, image compression, and speed optimization for the Kazakhstan Almaty regional audience.
Week 11–12
520,000
6
Content Management System (CMS) Setup
Custom CMS configuration, admin panel training for client staff, and content migration from the legacy website.
Week 12–13
430,000
7
QA Testing & Cross-Browser Compatibility
Comprehensive functional, usability, security, and cross-browser testing. Bug fixing and final polish before launch.
Week 13–14
380,000
8
Deployment, Training & Handover
Production deployment on Kazakhstan-based hosting, SSL certificate installation, staff training sessions (2 days), and full documentation handover.
Week 14
390,000
9
Post-Launch Support (3 Months)
Dedicated Web Designer support including minor revisions, bug fixes, security patches, and monthly performance reports for the first 90 days post-launch.
Month 4–6
750,000
3. Financial Summary
	Description
	Amount (KZT)
	Amount (USD, approx.)

	Subtotal — All Web Designer Services
	7,950,000
	$17,667

	VAT (12% — Kazakhstan Standard Rate)
	954,000
	$2,120

	Grand Total
	8,904,000
	$19,787


Note: The USD conversion is provided for reference only at an indicative rate of 1 USD = 450 KZT. All invoicing and payment shall be processed in KZT through the client’s bank account in Kazakhstan Almaty. This Quotation Estimate does not include third-party licensing fees, domain registration, or hosting subscription costs, which will be billed separately at actual cost.
4. Payment Schedule
	Milestone
	Percentage
	Amount (KZT)
	Due Date

	Contract Signing & Project Kickoff
	30%
	2,671,200
	Upon signing

	UI/UX Design Approval
	25%
	2,226,000
	End of Week 5

	Development Completion & QA Sign-off
	30%
	2,671,200
	End of Week 13

	Final Deployment & Handover
	15%
	1,335,600
	End of Week 14


5. Terms and Conditions
The following terms govern this Quotation Estimate for Web Designer services in Kazakhstan Almaty:
1. Validity: This Quotation Estimate is valid for 30 calendar days from the date of issue. After the expiry date, pricing may be subject to revision based on market conditions in Kazakhstan.
1. Revisions: The Web Designer scope includes up to three (3) rounds of design revisions per deliverable. Additional revision cycles will be billed at 85,000 KZT per round.
1. Intellectual Property: Upon full payment, all source code, design files, and documentation created by the Web Designer shall be transferred to the client. The Web Designer retains the right to display the project in their professional portfolio.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding all business information, trade secrets, and proprietary data exchanged during the project in Kazakhstan Almaty.
1. Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government regulations in Kazakhstan, or internet infrastructure failures.
1. Governing Law: This Quotation Estimate and any resulting contract shall be governed by and interpreted in accordance with the laws of the Republic of Kazakhstan. Disputes shall be resolved through the Almaty City Court.
1. Termination: Either party may terminate the engagement with 14 days’ written notice. In such case, the client shall pay for all Web Designer services rendered up to the termination date.
6. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate, confirms the scope of Web Designer services described herein, and authorizes Almaty Digital Craft Studio LLP to proceed with the project in Kazakhstan Almaty upon execution of the formal service agreement.
For: Almaty Digital Craft Studio LLP
Senior Web Designer / Project Lead
Name: _________________________
Signature: _________________________
Date: _________________________
For: [Client Company Name]
Authorized Representative
Name: _________________________
Signature: _________________________
Date: _________________________
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