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Quotation Details
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Date of Issue: 15 June 2025
Valid Until: 15 July 2025 (30 days)
Prepared By: Ramesh Shrestha, Lead Web Designer
Client Information
Client Name: Himalayan Trading & Exports (P) Ltd.
Address: New Road, Kathmandu, Nepal
Contact Person: Sunita Gurung
Email: sunita@himalayantrading.com.np
Dear Sunita Gurung,
Thank you for considering PixelCraft Digital Solutions Pvt. Ltd. for your digital transformation needs. This Quotation Estimate has been carefully prepared to outline the scope, deliverables, and associated costs for the engagement of our professional Web Designer team to develop a comprehensive corporate website for your business based in Nepal Kathmandu. We are committed to delivering world-class web design solutions that reflect the growing digital landscape of Kathmandu and the broader Nepali market.
Scope of Work – Web Designer Services
Our senior Web Designer and supporting development team will execute the following deliverables for your project in Nepal Kathmandu:
	#
	Deliverable / Service
	Description
	Duration
	Cost (NPR)

	1
	Website Discovery & Strategy
	Requirements gathering, competitor analysis, sitemap creation, and wireframe design conducted at our Kathmandu office or the client's premises in Nepal Kathmandu.
	1 Week
	45,000

	2
	UI/UX Design (Web Designer Core Work)
	Custom visual design including 5 unique page templates, responsive layout for mobile/tablet/desktop, brand-aligned color palette, typography selection, and interactive prototype. Our Web Designer will provide two rounds of revision.
	3 Weeks
	1,20,000

	3
	Front-End Development
	HTML5, CSS3, and JavaScript implementation of all designed pages. Fully responsive, cross-browser compatible, and optimized for Nepali internet speeds and mobile-first users prevalent in Nepal Kathmandu.
	3 Weeks
	95,000

	4
	Back-End & CMS Integration
	WordPress or custom PHP/MySQL backend setup, admin panel configuration, content management training for 2 staff members, and basic SEO structure implementation.
	2 Weeks
	75,000

	5
	E-Commerce Module (Optional)
	Product catalog (up to 200 SKUs), shopping cart, payment gateway integration (eSewa, Khalti, ConnectIPS), and order management system tailored for the Nepal Kathmandu market.
	3 Weeks
	1,50,000

	6
	Content Population & Localization
	Writing and formatting of 15 pages of content in English and Nepali. Image optimization, alt-text tagging, and cultural relevance review for the Nepal Kathmandu audience.
	2 Weeks
	55,000

	7
	Testing, QA & Deployment
	Comprehensive cross-device testing, performance optimization (targeting under 3-second load time), SSL certificate installation, DNS configuration, and production launch on a Kathmandu-based hosting server.
	1 Week
	35,000

	8
	Post-Launch Support (3 Months)
	Three months of free bug fixes, minor content updates, security patching, and priority email/phone support from our Web Designer team in Nepal Kathmandu.
	3 Months
	30,000


Cost Summary
	Description
	Amount (NPR)

	Items 1 through 8 (Full Package)
	5,95,000

	VAT (13%)
	77,350

	Grand Total
	6,72,350


* All prices are quoted in Nepali Rupees (NPR). This Quotation Estimate is valid for 30 days from the date of issue. Prices are subject to revision upon expiry.
Payment Schedule
	Milestone
	Percentage
	Amount (NPR)
	Due Date

	Project Kick-off (upon signing)
	30%
	2,01,705
	Within 5 working days of acceptance

	Design Approval (UI/UX sign-off)
	30%
	2,01,705
	Upon client approval of final designs

	Development Completion
	25%
	1,68,088
	Upon completion of back-end and CMS

	Final Launch & Handover
	15%
	1,00,852
	Upon successful go-live in Nepal Kathmandu


Terms & Conditions
1. This Quotation Estimate is a non-binding proposal and does not constitute a contract until formally accepted in writing by both parties.
1. The Web Designer engagement is limited to the scope described above. Any additional features, pages, or modifications beyond the agreed scope will be quoted separately at a rate of NPR 3,500 per hour.
1. All work will be conducted primarily from our studio in Nepal Kathmandu (Basantapur). On-site meetings at the client's Kathmandu office are included up to 4 sessions; additional visits will be billed at NPR 5,000 per visit.
1. Client is responsible for providing all brand assets (logos, product images, copy) within 5 working days of project commencement. Delays in content delivery will extend the timeline proportionally.
1. Intellectual property for all custom designs and code transfers to the client upon full payment. Our Web Designer retains the right to display the completed project in our portfolio unless otherwise agreed.
1. Hosting, domain registration, and third-party plugin/license costs are not included in this Quotation Estimate and will be billed at actual cost.
1. Disputes arising from this engagement shall be resolved under the laws of Nepal, with jurisdiction in Kathmandu, Nepal.
1. This Quotation Estimate is valid for 30 days. After expiry, rates may be adjusted based on market conditions in Nepal Kathmandu.
Acceptance
By signing below, the client acknowledges and accepts this Quotation Estimate for Web Designer services to be delivered in Nepal Kathmandu as outlined above.
For PixelCraft Digital Solutions Pvt. Ltd.
Authorized Signatory / Web Designer Lead
For Himalayan Trading & Exports (P) Ltd.
Authorized Signatory / Client
PixelCraft Digital Solutions Pvt. Ltd. | Basantapur, Kathmandu, Nepal
This Quotation Estimate was generated on 15 June 2025 | Ref: QTE-2025-KTM-0472
Thank you for choosing a local Web Designer in Nepal Kathmandu for your digital needs.
