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QUOTATION ESTIMATE
Professional Web Designer Services
Manila, Philippines
	Quotation No.:
	QTE-MNL-2025-0472

	Date of Issue:
	June 15, 2025

	Valid Until:
	July 15, 2025 (30 days from date of issue)

	Prepared By:
	Ms. Camille Reyes, Lead Web Designer – DigitalCraft Studio, Makati City, Philippines Manila

	Prepared For:
	Mr. Antonio Villanueva, Operations Director – Villanueva Trading Corporation, Quezon City, Philippines Manila

	Project Reference:
	Corporate Website Redesign & E-Commerce Integration


1. Introduction and Scope of Work
This Quotation Estimate is formally issued by DigitalCraft Studio, a registered web design and development firm based in the heart of Philippines Manila, to provide a comprehensive breakdown of professional Web Designer services for the complete redesign and modernization of Villanueva Trading Corporation's corporate website. As a seasoned Web Designer operating within the competitive digital landscape of Philippines Manila, our team brings over twelve years of experience crafting high-performance, user-centric digital experiences for local and multinational enterprises.
This Quotation Estimate covers the full lifecycle of the project, from initial discovery and wireframing through to final deployment, post-launch support, and a ninety-day maintenance window. All pricing is quoted in Philippine Pesos (PHP) and reflects current market rates for premium Web Designer services in the Philippines Manila metropolitan area as of the second quarter of 2025.
2. Detailed Service Breakdown
	#
	Service / Deliverable
	Description
	Duration
	Amount (PHP)

	1
	Discovery & Strategy Session
	On-site consultation in Philippines Manila; competitor analysis; user persona mapping; content audit
	Week 1
	PHP 25,000.00

	2
	UX/UI Design & Wireframing
	Web Designer creates low-fidelity wireframes, high-fidelity mockups, and interactive prototypes for desktop, tablet, and mobile
	Weeks 2–3
	PHP 65,000.00

	3
	Front-End Development
	Responsive HTML5, CSS3, and JavaScript implementation; cross-browser compatibility; accessibility (WCAG 2.1 AA) compliance
	Weeks 4–6
	PHP 120,000.00

	4
	Back-End & CMS Integration
	Custom WordPress or headless CMS setup; database architecture; admin dashboard configuration
	Weeks 6–8
	PHP 95,000.00

	5
	E-Commerce Module
	Product catalog, shopping cart, GCash and PayMaya payment gateway integration, order management system
	Weeks 8–10
	PHP 110,000.00

	6
	SEO & Performance Optimization
	On-page SEO, meta-tag strategy, Core Web Vitals optimization, image compression, CDN configuration for Philippines Manila users
	Week 10
	PHP 40,000.00

	7
	Quality Assurance & User Testing
	Cross-device testing, security audit, load testing, and two rounds of client feedback iteration
	Week 11
	PHP 30,000.00

	8
	Deployment & Launch
	Domain configuration, SSL certificate installation, DNS migration, staging-to-production deployment
	Week 12
	PHP 15,000.00

	9
	Post-Launch Support (90 Days)
	Bug fixes, minor content updates, security patches, and priority email/phone support
	Weeks 13–24
	PHP 45,000.00

	TOTAL PROJECT ESTIMATE
	PHP 545,000.00

	VAT (12%)
	PHP 65,400.00

	GRAND TOTAL (VAT-INCLUSIVE)
	PHP 610,400.00


3. Payment Terms
In accordance with standard practice for Web Designer engagements in Philippines Manila, the total amount stated in this Quotation Estimate shall be paid in three installments:
· 40% (PHP 244,160.00) – Due upon signing of the Service Agreement and receipt of this Quotation Estimate.
· 35% (PHP 213,640.00) – Due upon completion of the UX/UI Design phase and client approval of final mockups.
· 25% (PHP 152,600.00) – Due upon successful deployment and handover of all source files, credentials, and documentation.
Payments may be made via bank transfer to DigitalCraft Studio's BDO account (Account No. 1234-5678-901) or through post-dated checks. A 1.5% monthly surcharge applies to overdue balances.
4. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, pricing may be revised to reflect changes in market conditions for Web Designer services in Philippines Manila.
1. All intellectual property rights to the final deliverables, including source code, design assets, and documentation, shall transfer to the client upon full and final payment.
1. The Web Designer team shall provide a minimum of two (2) revision cycles per design phase. Additional revisions beyond the agreed scope will be billed at PHP 5,000.00 per hour.
1. Project timelines are contingent upon timely client feedback. Delays in client approval exceeding five (5) business days per phase will result in a proportional extension of the project schedule.
1. This Quotation Estimate does not include third-party licensing costs (e.g., premium plugins, stock imagery, font licenses) unless explicitly stated. Such costs will be itemized separately upon request.
1. Both parties agree to resolve any disputes arising from this engagement through amicable negotiation. Should resolution be unattainable, the matter shall be submitted to the courts of competent jurisdiction in the City of Manila, Philippines.
1. Confidentiality: All proprietary information exchanged during the course of this project shall be treated as strictly confidential and shall not be disclosed to third parties without written consent.
1. This Quotation Estimate constitutes a binding offer only upon written acceptance by both parties and execution of the formal Service Agreement.
5. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, scope, and pricing outlined herein for the engagement of DigitalCraft Studio as Web Designer for the described project in Philippines Manila.
For DigitalCraft Studio (Web Designer)
Camille Reyes, Lead Web Designer
Date: ______________________
For Villanueva Trading Corporation (Client)
Antonio Villanueva, Operations Director
Date: ______________________
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