Quotation Estimate - Web Designer Services - Russia Saint Petersburg
QUOTATION ESTIMATE
Professional Web Designer Services
Prepared for Clients in Russia Saint Petersburg
Document No.: QTE-RSP-2025-0472
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Prepared By: Digital Craft Studio LLC
Address: Nevsky Prospekt 88, Office 412
Russia Saint Petersburg, 191025
Contact: estimates@digitalcraft.ru
1. Client Information
	Field
	Details

	Client Name / Company
	_______________________________

	Registered Address
	Russia Saint Petersburg, _______________________________

	Primary Contact Person
	_______________________________

	Email / Phone
	_______________________________

	Project Reference
	Web Designer Engagement – Russia Saint Petersburg


2. Scope of Work – Web Designer Services
This Quotation Estimate outlines the comprehensive Web Designer services to be delivered by Digital Craft Studio LLC to the client located in Russia Saint Petersburg. The engagement covers the full lifecycle of web design, from initial concept development through to final deployment and post-launch support. As a dedicated Web Designer operating within the Russia Saint Petersburg market, our team brings localized expertise in user experience, responsive design, and compliance with Russian digital regulations.
The Web Designer scope includes the following deliverables:
· Discovery workshop and requirements gathering (2 sessions in Russia Saint Petersburg or via video conference)
· Wireframing and information architecture for up to 15 unique page templates
· High-fidelity visual design including brand-aligned color palettes, typography, and iconography
· Responsive web design optimized for desktop, tablet, and mobile devices
· Interactive prototyping and usability testing with local user panels in Russia Saint Petersburg
· Cross-browser compatibility assurance (Chrome, Firefox, Safari, Yandex Browser)
· Accessibility compliance in accordance with Russian federal standards
· Design system documentation and style guide handover
· Two rounds of revision per design phase
3. Quotation Estimate – Itemized Pricing
The following Quotation Estimate presents the itemized cost structure for the Web Designer engagement. All prices are quoted in Russian Rubles (RUB) and are inclusive of applicable VAT where mandated by Russian tax law for services rendered in Russia Saint Petersburg.
	Item No.
	Description
	Duration / Qty
	Unit Rate (RUB)
	Subtotal (RUB)

	01
	Discovery & Requirements Analysis (Web Designer consultation)
	2 days
	45,000
	90,000

	02
	Wireframing & Information Architecture
	5 days
	38,000
	190,000

	03
	High-Fidelity Visual Design (15 page templates)
	12 days
	42,000
	504,000

	04
	Responsive & Mobile-First Adaptation
	6 days
	40,000
	240,000

	05
	Interactive Prototyping & Usability Testing (Russia Saint Petersburg user panel)
	4 days
	35,000
	140,000

	06
	Design System Documentation & Style Guide
	3 days
	30,000
	90,000

	07
	Post-Launch Design Support (30 days)
	30 days
	12,000
	360,000

	TOTAL QUOTATION ESTIMATE
	1,614,000 RUB


4. Payment Terms
In accordance with standard commercial practice for Web Designer engagements in Russia Saint Petersburg, payment shall be structured as follows:
· 30% advance payment (484,200 RUB) upon acceptance of this Quotation Estimate and execution of the service agreement.
· 40% milestone payment (645,600 RUB) upon approval of high-fidelity visual designs.
· 30% final payment (484,200 RUB) upon delivery of the complete design package and documentation.
All payments shall be made via bank transfer to the account of Digital Craft Studio LLC, registered in Russia Saint Petersburg. Invoices will be issued in Russian Rubles with proper fiscal documentation (faktura-schet) as required by the Federal Tax Service of Russia.
5. Project Timeline
The estimated duration for the complete Web Designer project is 36 working days from the date of contract signature. The timeline is structured to accommodate the client's review cycles and is subject to the timely provision of feedback from the client's team in Russia Saint Petersburg. Delays attributable to client-side feedback beyond 5 business days per phase will extend the timeline proportionally.
6. Terms and Conditions
· This Quotation Estimate is valid for 30 calendar days from the date of issue. After expiry, pricing for the Web Designer services may be subject to revision based on market conditions in Russia Saint Petersburg.
· All intellectual property rights to the final design deliverables shall transfer to the client upon full payment. Interim work products remain the property of the Web Designer until final settlement.
· The Web Designer reserves the right to request a signed non-disclosure agreement (NDA) prior to commencing work on sensitive or proprietary projects.
· Any scope changes beyond the originally agreed deliverables will be subject to a supplementary Quotation Estimate and written client approval.
· This agreement is governed by the civil law of the Russian Federation, with jurisdiction vested in the courts of Russia Saint Petersburg.
· Force majeure events, including but not limited to government-mandated restrictions, shall suspend obligations without penalty.
Note: This Quotation Estimate is a non-binding document until formally accepted in writing by both parties. The Web Designer engagement in Russia Saint Petersburg shall commence only upon execution of a definitive service contract incorporating the terms outlined herein.
7. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms set forth in this Quotation Estimate for the Web Designer services to be performed in Russia Saint Petersburg.
For Digital Craft Studio LLC (Web Designer)
Name: _______________________
Title: Lead Web Designer
Signature & Date: _______________
For the Client (Russia Saint Petersburg)
Name: _______________________
Title: _______________________
Signature & Date: _______________
Digital Craft Studio LLC | OGRN: 1257800000000 | INN: 7800000000 | KPP: 780001001
Registered Address: 191025, Russia Saint Petersburg, Nevsky Prospekt 88, Office 412
Bank: Sberbank, Branch Russia Saint Petersburg | Account: 40702810000000000000 | BIC: 044030643
This Quotation Estimate was prepared by the Web Designer team at Digital Craft Studio LLC for use in Russia Saint Petersburg. Document reference: QTE-RSP-2025-0472. For inquiries, contact estimates@digitalcraft.ru or +7 (812) 000-00-00.
