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DigitalCraft Web Solutions Ltd.
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Quotation Estimate
Quotation Details
Quotation No.: QTE-2025-TZ-0347
Date Issued: 12 June 2025
Valid Until: 12 July 2025
Prepared By: Amani Mwangi, Lead Web Designer
Client Information
Client Name: Mwanza Trading & Logistics Co.
Address: 120 Haile Selassie Ave, Tanzania Dar es Salaam
Contact Person: Mr. Joseph Kivuva
Email: j.kivuva@mwanzaltd.co.tz
Dear Mr. Kivuva,
Thank you for the opportunity to prepare this Quotation Estimate for your organisation. As a professional Web Designer operating here in Tanzania Dar es Salaam, I am pleased to present the following detailed proposal for the design, development, and deployment of a modern, responsive corporate website tailored to the needs of Mwanza Trading & Logistics Co. This Quotation Estimate reflects our commitment to delivering high-quality digital solutions that align with the growing technology landscape in Tanzania Dar es Salaam and the broader East African market.
Scope of Work – Web Designer Services
The following Quotation Estimate covers the complete engagement of our Web Designer team for the full lifecycle of your website project. All work will be conducted in compliance with Tanzanian data protection regulations and best practices observed by digital agencies in Tanzania Dar es Salaam.
	#
	Service / Deliverable
	Description
	Duration
	Cost (TZS)

	1
	Website Discovery & Strategy
	Requirements gathering, competitor analysis, sitemap design, and content planning session conducted at our office in Tanzania Dar es Salaam.
	1 week
	850,000

	2
	UI/UX Design (Web Designer Core Work)
	Creation of wireframes, mockups, and interactive prototypes for up to 12 unique pages. Includes mobile-first responsive design and brand-aligned visual identity.
	3 weeks
	3,200,000

	3
	Front-End Development
	HTML5, CSS3, and JavaScript implementation. Cross-browser compatibility testing. Optimised for low-bandwidth connectivity common in Tanzania Dar es Salaam.
	4 weeks
	4,500,000

	4
	Back-End & CMS Integration
	WordPress or custom CMS setup, admin panel configuration, content management training for two staff members, and database architecture.
	3 weeks
	3,800,000

	5
	E-Commerce / Logistics Module
	Integration of a shipment tracking portal, online quote request form, and payment gateway (M-Pesa, Tigo Pesa, and card payments) relevant to Tanzania Dar es Salaam users.
	3 weeks
	5,200,000

	6
	SEO & Performance Optimisation
	On-page SEO, meta-tag configuration, image compression, Core Web Vitals optimisation, and Google Business Profile setup for local search visibility in Tanzania Dar es Salaam.
	2 weeks
	1,500,000

	7
	Testing, QA & Deployment
	Full functional testing, security audit, SSL certificate installation, DNS configuration, and production launch on a Tanzanian hosting server.
	1 week
	1,200,000

	8
	Post-Launch Support (3 Months)
	Monthly maintenance, bug fixes, minor content updates, and priority technical support. Ongoing Web Designer availability for consultations in Tanzania Dar es Salaam.
	3 months
	1,800,000

	Total Project Cost (TZS)
	22,050,000

	VAT (18%)
	3,969,000

	Grand Total (TZS)
	26,019,000


Payment Schedule
This Quotation Estimate is structured with the following milestone-based payment plan to ensure transparency and mutual commitment:
· 30% Advance Payment (TZS 7,805,700): Due upon acceptance of this Quotation Estimate and signing of the service agreement. This initiates the Web Designer discovery phase.
· 40% Mid-Project Payment (TZS 10,407,600): Due upon approval of the final UI/UX design mockups and completion of front-end development.
· 30% Final Payment (TZS 7,805,700): Due upon successful deployment, client sign-off, and handover of all source files and documentation.
All payments shall be made via bank transfer to our account at NMB Bank, Tanzania Dar es Salaam branch, or through M-Pesa Business for amounts under TZS 5,000,000. Invoices will be issued in accordance with Tanzania Revenue Authority (TRA) requirements.
Terms & Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be subject to revision based on market conditions in Tanzania Dar es Salaam.
· The Web Designer team reserves the right to request up to three (3) rounds of revisions per deliverable at no additional cost. Additional revision cycles will be billed at TZS 350,000 per round.
· All intellectual property rights to the final website design, code, and content transfer to the client upon full payment. The Web Designer retains the right to display the project in their portfolio with client consent.
· Project timelines are estimates based on timely client feedback. Delays in content provision or approval from the client side will extend the schedule proportionally.
· This Quotation Estimate does not include third-party licensing costs (e.g., premium plugins, stock imagery, or domain registration fees), which will be quoted separately.
· Both parties agree to resolve any disputes through amicable negotiation in Tanzania Dar es Salaam before resorting to formal legal proceedings under the laws of the United Republic of Tanzania.
· Confidentiality: All business information shared during the engagement will be treated as strictly confidential by the Web Designer and DigitalCraft Web Solutions Ltd.
Acceptance
By signing below, the client acknowledges receipt and acceptance of this Quotation Estimate for Web Designer services as outlined above. The engagement will commence within five (5) business days of the advance payment being received.
For: DigitalCraft Web Solutions Ltd.
Name: Amani Mwangi
Title: Lead Web Designer
Signature: _________________________
Date: _________________________
For: Mwanza Trading & Logistics Co.
Name: Joseph Kivuva
Title: Managing Director
Signature: _________________________
Date: _________________________
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