# Quotation Estimate - Web Designer Services - Thailand Bangkok

# Bangkok Digital Craft Studio

Professional Web Designer & Digital Solutions Provider

128 Sukhumvit Road, Khlong Toei, Bangkok 10110, Thailand

Tel: +66 2 255 8899 | Email: quotes@bangkokdigitalcraft.co.th

Company Registration No. 0105561234567 | VAT No. 0105561234567

Quotation Estimate

### Quotation Details

Quotation No.: QTE-BKK-2025-0472

Date Issued: 15 June 2025

Valid Until: 15 July 2025 (30 days)

Prepared By: Somchai Rattanakorn, Lead Web Designer

Service Location: Thailand Bangkok

### Client Information

Company: [Client Company Name]

Contact Person: [Name]

Address: [Client Address], Bangkok, Thailand

Email: [client@email.com]

Phone: [Client Phone Number]

Dear Valued Client,

Thank you for considering Bangkok Digital Craft Studio for your digital presence needs. This Quotation Estimate has been carefully prepared by our senior Web Designer team to outline the full scope, deliverables, and associated costs for the proposed web design and development project to be executed in Thailand Bangkok. We are committed to delivering a world-class digital experience that reflects both your brand identity and the vibrant, tech-forward culture of our city.

Scope of Work & Itemized Services

The following Quotation Estimate details each component of the Web Designer engagement. All services will be delivered by our in-house team based in central Thailand Bangkok, ensuring direct communication, rapid iteration, and on-site collaboration when required.

| # | Service / Deliverable | Description | Duration | Cost (THB) |
| --- | --- | --- | --- | --- |
| 1 | Discovery & Strategy Workshop | On-site consultation in Bangkok; competitor analysis; user persona development; sitemap and wireframe planning. | 1 week | 45,000 |
| 2 | UI/UX Design (Web Designer Core Service) | High-fidelity mockups for desktop, tablet, and mobile; interactive prototypes; design system documentation; 3 revision rounds. | 3 weeks | 120,000 |
| 3 | Front-End Development | Responsive HTML5/CSS3/JavaScript build; cross-browser compatibility; accessibility (WCAG 2.1 AA) compliance. | 4 weeks | 150,000 |
| 4 | Back-End & CMS Integration | Custom CMS setup; database architecture; admin panel; API integrations (payment gateways, CRM, social media). | 3 weeks | 135,000 |
| 5 | Content Population & Localization | Thai and English bilingual content entry; SEO meta-tag optimization; image optimization and compression. | 2 weeks | 55,000 |
| 6 | Quality Assurance & Performance Testing | Full cross-device testing; load testing; security audit; Lighthouse performance score target of 90+. | 1 week | 35,000 |
| 7 | Deployment & Launch Support | Domain configuration; SSL certificate installation; CDN setup; 30-day post-launch monitoring and bug fixes. | 1 week + 30 days | 40,000 |
| 8 | Ongoing Maintenance (Annual) | Monthly updates; security patches; 4 hours of minor design tweaks per month; priority support via Bangkok office. | 12 months | 96,000 |
| TOTAL ESTIMATED COST (THB) |  |  |  | 676,000 |
| VAT (7%) |  |  |  | 47,320 |
| GRAND TOTAL (THB, VAT Inclusive) |  |  |  | 723,320 |

Payment Schedule

This Quotation Estimate is structured with milestone-based payments to ensure transparency and mutual accountability throughout the project lifecycle in Thailand Bangkok:

| Milestone | Percentage | Amount (THB) | Due Date |
| --- | --- | --- | --- |
| Project Kickoff (upon signed agreement) | 30% | 216,996 | Within 5 business days of acceptance |
| Design Approval (UI/UX sign-off) | 25% | 180,830 | Upon client approval of final mockups |
| Development Completion | 25% | 180,830 | Upon completion of front-end and back-end build |
| Final Launch & Handover | 20% | 144,664 | Upon successful go-live in production |

Terms & Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be subject to revision based on market conditions in Thailand Bangkok.

- All payments are due in Thai Baht (THB) via bank transfer to our Bangkok office account. International wire transfers are accepted with a 2% processing surcharge.

- The Web Designer team reserves the right to request additional fees for scope changes exceeding 15% of the originally agreed deliverables. Any such changes will be documented in a supplementary quotation before work commences.

- Intellectual property for all custom design assets, source code, and documentation transfers to the client upon full payment of the final invoice.

- Our Web Designer team operates Monday through Friday, 9:00 AM to 6:00 PM (ICT, Bangkok time). Emergency support is available 24/7 for critical production issues during the 30-day launch support window.

- All project communications, meetings, and on-site visits will take place at our office in Khlong Toei, Thailand Bangkok, or via scheduled video conference at the client's convenience.

- Confidentiality: Both parties agree to maintain strict confidentiality regarding all proprietary information exchanged during the engagement, in accordance with Thailand's Personal Data Protection Act (PDPA) 2019.

- Force Majeure: Neither party shall be liable for delays caused by natural disasters, government mandates, or other events beyond reasonable control, as commonly observed in the Thailand Bangkok region.

- This Quotation Estimate does not constitute a binding contract until both parties have signed and returned the acceptance section below.

Acceptance & Authorization

By signing below, both parties acknowledge and agree to the terms outlined in this Quotation Estimate for the Web Designer services to be performed in Thailand Bangkok.

For Bangkok Digital Craft Studio

Name: Somchai Rattanakorn

Title: Lead Web Designer & Director

Signature: _________________________

Date: _________________________

For the Client

Name: _________________________

Title: _________________________

Signature: _________________________

Date: _________________________

Bangkok Digital Craft Studio — Professional Web Designer Services in Thailand Bangkok

128 Sukhumvit Road, Khlong Toei, Bangkok 10110, Thailand | +66 2 255 8899 | quotes@bangkokdigitalcraft.co.th

This Quotation Estimate document is generated electronically and is valid without a physical stamp or seal.