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Quotation Details
Quotation No.: QTE-BKK-2025-0472
Date Issued: 15 June 2025
Valid Until: 15 July 2025 (30 days)
Prepared By: Somchai Rattanakorn, Lead Web Designer
Service Location: Thailand Bangkok
Client Information
Company: [Client Company Name]
Contact Person: [Name]
Address: [Client Address], Bangkok, Thailand
Email: [client@email.com]
Phone: [Client Phone Number]
Dear Valued Client,
Thank you for considering Bangkok Digital Craft Studio for your digital presence needs. This Quotation Estimate has been carefully prepared by our senior Web Designer team to outline the full scope, deliverables, and associated costs for the proposed web design and development project to be executed in Thailand Bangkok. We are committed to delivering a world-class digital experience that reflects both your brand identity and the vibrant, tech-forward culture of our city.
Scope of Work & Itemized Services
The following Quotation Estimate details each component of the Web Designer engagement. All services will be delivered by our in-house team based in central Thailand Bangkok, ensuring direct communication, rapid iteration, and on-site collaboration when required.
	#
	Service / Deliverable
	Description
	Duration
	Cost (THB)

	1
	Discovery & Strategy Workshop
	On-site consultation in Bangkok; competitor analysis; user persona development; sitemap and wireframe planning.
	1 week
	45,000

	2
	UI/UX Design (Web Designer Core Service)
	High-fidelity mockups for desktop, tablet, and mobile; interactive prototypes; design system documentation; 3 revision rounds.
	3 weeks
	120,000

	3
	Front-End Development
	Responsive HTML5/CSS3/JavaScript build; cross-browser compatibility; accessibility (WCAG 2.1 AA) compliance.
	4 weeks
	150,000

	4
	Back-End & CMS Integration
	Custom CMS setup; database architecture; admin panel; API integrations (payment gateways, CRM, social media).
	3 weeks
	135,000

	5
	Content Population & Localization
	Thai and English bilingual content entry; SEO meta-tag optimization; image optimization and compression.
	2 weeks
	55,000

	6
	Quality Assurance & Performance Testing
	Full cross-device testing; load testing; security audit; Lighthouse performance score target of 90+.
	1 week
	35,000

	7
	Deployment & Launch Support
	Domain configuration; SSL certificate installation; CDN setup; 30-day post-launch monitoring and bug fixes.
	1 week + 30 days
	40,000

	8
	Ongoing Maintenance (Annual)
	Monthly updates; security patches; 4 hours of minor design tweaks per month; priority support via Bangkok office.
	12 months
	96,000

	TOTAL ESTIMATED COST (THB)
	676,000

	VAT (7%)
	47,320

	GRAND TOTAL (THB, VAT Inclusive)
	723,320


Payment Schedule
This Quotation Estimate is structured with milestone-based payments to ensure transparency and mutual accountability throughout the project lifecycle in Thailand Bangkok:
	Milestone
	Percentage
	Amount (THB)
	Due Date

	Project Kickoff (upon signed agreement)
	30%
	216,996
	Within 5 business days of acceptance

	Design Approval (UI/UX sign-off)
	25%
	180,830
	Upon client approval of final mockups

	Development Completion
	25%
	180,830
	Upon completion of front-end and back-end build

	Final Launch & Handover
	20%
	144,664
	Upon successful go-live in production


Terms & Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be subject to revision based on market conditions in Thailand Bangkok.
1. All payments are due in Thai Baht (THB) via bank transfer to our Bangkok office account. International wire transfers are accepted with a 2% processing surcharge.
1. The Web Designer team reserves the right to request additional fees for scope changes exceeding 15% of the originally agreed deliverables. Any such changes will be documented in a supplementary quotation before work commences.
1. Intellectual property for all custom design assets, source code, and documentation transfers to the client upon full payment of the final invoice.
1. Our Web Designer team operates Monday through Friday, 9:00 AM to 6:00 PM (ICT, Bangkok time). Emergency support is available 24/7 for critical production issues during the 30-day launch support window.
1. All project communications, meetings, and on-site visits will take place at our office in Khlong Toei, Thailand Bangkok, or via scheduled video conference at the client's convenience.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding all proprietary information exchanged during the engagement, in accordance with Thailand's Personal Data Protection Act (PDPA) 2019.
1. Force Majeure: Neither party shall be liable for delays caused by natural disasters, government mandates, or other events beyond reasonable control, as commonly observed in the Thailand Bangkok region.
1. This Quotation Estimate does not constitute a binding contract until both parties have signed and returned the acceptance section below.
Acceptance & Authorization
By signing below, both parties acknowledge and agree to the terms outlined in this Quotation Estimate for the Web Designer services to be performed in Thailand Bangkok.
For Bangkok Digital Craft Studio
Name: Somchai Rattanakorn
Title: Lead Web Designer & Director
Signature: _________________________
Date: _________________________
For the Client
Name: _________________________
Title: _________________________
Signature: _________________________
Date: _________________________
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