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1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate has been prepared by Bay Area Digital Solutions LLC, a premier Web Designer firm headquartered in United States San Francisco, to provide a comprehensive and transparent breakdown of costs associated with the design, development, and deployment of a custom website for the client identified above. As a dedicated Web Designer operating within the vibrant and competitive digital landscape of United States San Francisco, we are committed to delivering exceptional digital experiences that align with the highest industry standards. This Quotation Estimate serves as a formal proposal outlining the scope of work, deliverables, timelines, and associated fees for the proposed web design engagement.
2. Scope of Work – Web Designer Services
As your designated Web Designer in United States San Francisco, our team will execute the following services as part of this engagement:
· Discovery & Strategy: Comprehensive requirements gathering, competitor analysis, and user persona development tailored to the San Francisco market.
· UX/UI Design: Creation of wireframes, mockups, and interactive prototypes for desktop, tablet, and mobile devices.
· Front-End Development: Responsive web development using modern frameworks (HTML5, CSS3, JavaScript, React) ensuring cross-browser compatibility.
· Back-End Integration: CMS setup, database configuration, and API integrations as specified in the project brief.
· Content Optimization: SEO-structured content architecture, meta-tag optimization, and accessibility compliance (WCAG 2.1 AA).
· Quality Assurance & Testing: Cross-device testing, performance optimization, and security audit prior to launch.
· Deployment & Training: Production deployment, DNS configuration, and a two-hour client training session conducted in our United States San Francisco office or via video conference.
3. Itemized Cost Breakdown
	Item No.
	Description of Web Designer Service
	Hours / Units
	Rate (USD)
	Subtotal (USD)

	01
	Discovery, Strategy & Project Planning
	24 hrs
	$145.00
	$3,480.00

	02
	UX Research & Information Architecture
	32 hrs
	$135.00
	$4,320.00

	03
	UI Design & Visual Identity (3 revision rounds)
	48 hrs
	$150.00
	$7,200.00

	04
	Front-End Responsive Development
	64 hrs
	$140.00
	$8,960.00

	05
	Back-End Development & CMS Integration
	40 hrs
	$155.00
	$6,200.00

	06
	SEO Implementation & Performance Optimization
	20 hrs
	$130.00
	$2,600.00

	07
	QA Testing, Security Audit & Bug Fixing
	24 hrs
	$125.00
	$3,000.00

	08
	Deployment, Training & Post-Launch Support (30 days)
	16 hrs
	$135.00
	$2,160.00

	TOTAL ESTIMATED COST (USD)
	$37,920.00


4. Project Timeline
The estimated duration for this Web Designer engagement is 12 to 14 weeks from the date of contract execution. The timeline is structured in bi-weekly sprints with milestone reviews. All project management and communication will be coordinated from our United States San Francisco office, with regular check-ins scheduled to ensure alignment with the client's expectations.
5. Payment Schedule
	Milestone
	Percentage
	Amount (USD)
	Due Date

	Contract Signing / Kickoff
	30%
	$11,376.00
	Upon execution

	Design Approval (UI Sign-off)
	30%
	$11,376.00
	Week 5

	Development Completion
	25%
	$9,480.00
	Week 10

	Final Delivery & Launch
	15%
	$5,688.00
	Week 13


6. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, rates and availability may be subject to revision.
1. All payments are due within fifteen (15) business days of invoice date. Late payments will incur a 1.5% monthly interest charge in accordance with California commercial law.
1. The Web Designer firm reserves the right to pause work if payment milestones are not met within the stipulated timeframe.
1. All intellectual property rights to the final deliverables shall transfer to the client upon receipt of full payment. Source code, design files, and documentation will be delivered in agreed-upon formats.
1. This Quotation Estimate does not include third-party licensing fees (fonts, stock imagery, SaaS subscriptions) unless explicitly stated. Such costs will be billed at cost with a 5% handling fee.
1. Any changes to the scope of work beyond the originally agreed deliverables will be subject to a revised Quotation Estimate and mutual written approval before additional work commences.
1. This agreement is governed by the laws of the State of California. Any disputes shall be resolved through mediation in United States San Francisco before proceeding to litigation.
1. Bay Area Digital Solutions LLC shall maintain professional liability insurance with a minimum coverage of $2,000,000 throughout the duration of this engagement.
1. Confidentiality: Both parties agree to maintain strict confidentiality regarding all proprietary information exchanged during this Web Designer engagement, as outlined in the separate Non-Disclosure Agreement (NDA) to be executed concurrently.
7. Acceptance and Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for Web Designer services as prepared by Bay Area Digital Solutions LLC in United States San Francisco. This signature constitutes a binding agreement to the terms, conditions, scope of work, and pricing outlined herein.
For Bay Area Digital Solutions LLC
Authorized Signature & Date
Michael R. Chen, Principal Web Designer
For the Client
Authorized Signature & Date
[Client Representative Name & Title]
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