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1. Introduction and Scope of Work
This Quotation Estimate is issued by Chiedza Digital Solutions (Pvt) Ltd, a registered digital agency operating in Zimbabwe Harare, to Mutapa Trading Enterprises. The purpose of this document is to provide a comprehensive and transparent breakdown of costs associated with the engagement of a professional Web Designer to develop, design, and deploy a fully responsive corporate website. As a Web Designer based in Zimbabwe Harare, we bring local market knowledge, an understanding of regional internet infrastructure, and familiarity with the preferences of Zimbabwean consumers to every project we undertake.
This Quotation Estimate covers the full lifecycle of the website project, from initial discovery and wireframing through to final deployment, training, and a period of post-launch support. All pricing reflects the current market rates for a Web Designer operating in the Zimbabwe Harare business environment, taking into account local operational costs, tax obligations under the Zimbabwe Revenue Authority (ZIMRA), and the premium associated with delivering internationally competitive digital design standards.
2. Itemised Cost Breakdown
	#
	Description of Service
	Duration / Qty
	Unit Rate (USD)
	Amount (USD)
	Amount (ZWG)

	1
	Discovery workshop, brand analysis, and UX strategy session conducted by the lead Web Designer at client premises in Zimbabwe Harare
	2 days
	$450.00
	$900.00
	$1,440.00

	2
	Wireframing and interactive prototyping (desktop, tablet, mobile) – 3 revision cycles included
	1 week
	$1,200.00
	$1,200.00
	$1,920.00

	3
	UI/UX design and visual identity implementation – custom CSS, typography, iconography, and imagery curation
	2 weeks
	$2,800.00
	$2,800.00
	$4,480.00

	4
	Front-end development (HTML5, CSS3, JavaScript) and CMS integration (WordPress / custom build)
	3 weeks
	$3,500.00
	$3,500.00
	$5,600.00

	5
	Back-end development: database setup, user authentication, payment gateway integration (EcoCash, PayNow, Visa/Mastercard)
	2 weeks
	$2,200.00
	$2,200.00
	$3,520.00

	6
	Content Management System (CMS) training for 2 staff members – conducted in Zimbabwe Harare
	1 day
	$350.00
	$350.00
	$560.00

	7
	SEO optimisation, performance tuning, cross-browser testing, and security hardening
	1 week
	$1,100.00
	$1,100.00
	$1,760.00

	8
	Deployment, DNS configuration, SSL certificate installation, and go-live support
	2 days
	$400.00
	$400.00
	$640.00

	9
	Post-launch maintenance and support – 3 months (bug fixes, minor updates, uptime monitoring)
	3 months
	$600.00/mo
	$1,800.00
	$2,880.00

	10
	Domain registration (1 year) and shared/cloud hosting (1 year) – local Zimbabwe Harare data centre
	1 year
	$280.00
	$280.00
	$448.00

	SUBTOTAL
	$14,530.00
	$23,248.00

	VAT (17.5% – ZIMRA compliant)
	$2,542.75
	$4,069.40

	GRAND TOTAL
	$17,072.75
	$27,317.40


Note: The ZWG (Zimbabwe Gold) figures are indicative and based on the Reserve Bank of Zimbabwe reference rate on the date of this Quotation Estimate. Final ZWG amounts will be confirmed at the time of invoicing. All USD amounts are fixed for the validity period of this quotation.
3. Terms and Conditions
1. Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be revised to reflect changes in exchange rates, hosting costs, or the Web Designer's operational expenses in Zimbabwe Harare.
1. Payment Schedule: 40% deposit upon acceptance of this quotation, 30% upon completion of the design phase, and 30% upon successful go-live. Payments are to be made via bank transfer to Chiedza Digital Solutions (Pvt) Ltd, Stanbic Bank, Harare Branch.
1. Revisions: The Web Designer includes three (3) rounds of revisions at each major milestone (wireframe, design, development). Additional revision cycles will be billed at $150 per hour.
1. Intellectual Property: Upon full payment, all source code, design files, and digital assets become the sole property of the client. The Web Designer retains the right to display the completed project in their portfolio.
1. Timeline: The estimated project duration is ten (10) to twelve (12) weeks from the date of the signed purchase order, subject to timely client feedback and content delivery.
1. Warranty: The Web Designer provides a ninety (90) day defect warranty from the go-live date. This covers bugs and functional errors but excludes content changes or new feature requests.
1. Governing Law: This agreement is governed by the laws of the Republic of Zimbabwe. Any disputes shall be resolved through the courts of Zimbabwe Harare or by mutual arbitration.
1. Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to national internet outages, power supply disruptions (load-shedding), or government regulatory changes in Zimbabwe.
4. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, scope, and pricing outlined herein for the engagement of the Web Designer services described. This document, once countersigned, constitutes a binding agreement between the parties.
For: Chiedza Digital Solutions (Pvt) Ltd
(Web Designer / Lead Developer)
Name: Tinashe Chiedza
Signature & Date: ______________________
For: Mutapa Trading Enterprises
(Authorised Representative)
Name: ______________________
Signature & Date: ______________________
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