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1. Project Overview
This Quotation Estimate is issued by AlpenSchweiß Technik GmbH in response to the formal request for professional Welder services required for the structural reinforcement and fabrication project located in Germany Munich, specifically at the client's industrial facility on Industriestraße 42. The scope of work encompasses all welding operations, material preparation, quality inspection, and post-weld finishing necessary to complete the project in full compliance with German industrial standards (DIN EN ISO 3834) and the applicable regulations of the Free State of Bavaria.
Our team of certified Welder professionals, each holding valid AWS and DVS certifications, will be deployed to the Germany Munich site to execute the full range of welding processes including MIG (GMAW), TIG (GTAW), and SMAW (stick welding) as dictated by the specific joint configurations and material specifications outlined in the project documentation.
2. Scope of Work & Itemized Costs
	No.
	Description of Service
	Quantity
	Unit Rate (EUR)
	Total (EUR)
	Duration

	1
	Site assessment, joint preparation, and material cutting at the Germany Munich facility
	1 lot
	2,400.00
	2,400.00
	2 days

	2
	MIG welding (GMAW) of structural steel beams — 8 mm thickness, S355 grade
	320 linear metres
	18.50
	5,920.00
	8 days

	3
	TIG welding (GTAW) of stainless steel piping (AISI 316L), 6 mm wall thickness
	145 linear metres
	32.00
	4,640.00
	5 days

	4
	SMAW (stick welding) repair of existing weld joints — approximately 48 joints
	48 joints
	85.00
	4,080.00
	4 days

	5
	Welder certification verification, PPE provision, and on-site safety compliance (DGUV V3)
	1 lot
	1,200.00
	1,200.00
	Continuous

	6
	Non-destructive testing (NDT) — visual inspection (VT) and magnetic particle inspection (MT)
	1 lot
	3,800.00
	3,800.00
	3 days

	7
	Post-weld grinding, deburring, and surface finishing to Ra 6.3 standard
	1 lot
	2,100.00
	2,100.00
	3 days

	8
	Welding consumables, shielding gases (argon, CO2 mix), and electrode supply
	1 lot
	3,450.00
	3,450.00
	Continuous

	9
	Project documentation, weld maps, and final quality report for Germany Munich regulatory filing
	1 lot
	1,500.00
	1,500.00
	2 days

	10
	Travel, mobilisation, and demobilisation of the Welder team to and from the Munich site
	1 lot
	950.00
	950.00
	1 day

	Subtotal (excl. VAT)
	30,000.00
	

	VAT (19% — Germany statutory rate)
	5,700.00
	

	TOTAL AMOUNT DUE
	35,700.00
	


3. Welder Team & Qualifications
The Welder team assigned to this project in Germany Munich will consist of four (4) senior welders and one (1) welding engineer/supervisor. Each welder holds a current DVS 100 certification valid for the specific welding processes and material groups involved. The welding engineer will oversee all operations, ensure adherence to the approved Welding Procedure Specifications (WPS), and serve as the primary point of contact for the client's site management throughout the project duration.
4. Terms & Conditions of This Quotation Estimate
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, all pricing is subject to revision based on current material and labour market conditions in the Munich region.
1. Payment terms: 30% advance payment upon acceptance of this Quotation Estimate, 40% upon completion of all welding operations, and the remaining 30% within fourteen (14) days of final acceptance and delivery of the quality documentation.
1. All work shall be performed in strict accordance with the German Occupational Safety and Health Act (Arbeitsschutzgesetz), DGUV regulations, and the specific safety protocols of the client's facility in Germany Munich.
1. The Welder team shall comply with all site-specific induction requirements, including but not limited to personal protective equipment (PPE) standards, hot-work permit procedures, and confined-space entry protocols.
1. Any changes to the scope of work, additional welding operations, or modifications to the original specifications must be documented in a written change order signed by both parties before execution. Such changes may affect the total amount stated in this Quotation Estimate.
1. Warranty: AlpenSchweiß Technik GmbH provides a twelve (12) month warranty on all weld joints against defects arising from workmanship. This warranty does not cover defects caused by material failure, design errors, or external mechanical damage.
1. Governing law: This Quotation Estimate and any resulting contract shall be governed by the laws of the Federal Republic of Germany. Any disputes shall be subject to the exclusive jurisdiction of the competent courts in Munich, Bavaria.
1. This Quotation Estimate does not constitute a binding contract until formally accepted in writing by the client and countersigned by AlpenSchweiß Technik GmbH.
5. Project Timeline
Subject to the client's approval of this Quotation Estimate and the issuance of a formal work order, the Welder team will mobilise to the Germany Munich site within five (5) business days. The estimated total project duration is twenty-five (25) working days, commencing on the agreed start date and concluding with the final NDT inspection and handover of all documentation.
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