# Quotation Estimate - Welder Services - Israel Jerusalem

# Jerusalem Precision Welding & Fabrication Ltd.

12 King David Street, Jerusalem, Israel 97100

Tel: +972-2-555-0147 | Email: quotes@jerusalemwelding.co.il

VAT No. 51-234-567-8 | License No. IL-WLD-2024-0891

Quotation Estimate

### Quotation Details

Quotation No.: QE-JER-2025-0347

Date Issued: 15 June 2025

Valid Until: 15 July 2025

Prepared By: David Ben-Ari, Senior Estimator

Project Location: Israel Jerusalem

### Client Information

Client Name: [Client Company Name]

Attention: [Contact Person]

Address: [Client Address], Israel Jerusalem

Email: [client@email.com]

Phone: +972-[phone]

Dear Valued Client,

Thank you for the opportunity to prepare this Quotation Estimate for professional Welder services to be performed at your designated site in Israel Jerusalem. Jerusalem Precision Welding & Fabrication Ltd. has been providing certified welding and metal fabrication services throughout the Jerusalem metropolitan area and the broader Israel region for over twenty-two years. This Quotation Estimate outlines the full scope of work, labor costs, material expenses, and associated charges for the Welder engagement you have requested. All pricing reflects current market rates applicable to the Israel Jerusalem industrial zone as of the date of issue.

## Scope of Work – Welder Services in Israel Jerusalem

The Welder team assigned to this project will perform structural steel welding, pipe fitting, and metal fabrication tasks at the client's premises located in Israel Jerusalem. The work includes MIG (GMAW), TIG (GTAW), and stick (SMAW) welding processes on carbon steel, stainless steel, and aluminum substrates. All Welder personnel are certified to ISO 9606-1 standards and hold valid Israeli Ministry of Labor welding licenses. The project is scheduled to commence within ten (10) business days of written acceptance of this Quotation Estimate.

## Itemized Cost Breakdown

| Item No. | Description | Unit | Qty | Unit Price (ILS) | Total (ILS) |
| --- | --- | --- | --- | --- | --- |
| 1 | Senior Welder – Structural Steel (MIG/TIG) – On-site in Israel Jerusalem | Hour | 120 | 385.00 | 46,200.00 |
| 2 | Junior Welder / Assistant – Pipe Fitting & Preparation | Hour | 120 | 245.00 | 29,400.00 |
| 3 | Welding Consumables (Electrodes, Wire, Shielding Gas – Argon/CO2) | Lot | 1 | 8,750.00 | 8,750.00 |
| 4 | Welding Equipment Rental (MIG Machine, TIG Machine, Grinders, Lifting Gear) | Week | 4 | 3,200.00 | 12,800.00 |
| 5 | Non-Destructive Testing (NDT) – Visual & Dye Penetrant Inspection | Joint | 45 | 185.00 | 8,325.00 |
| 6 | Site Mobilization & Demobilization – Israel Jerusalem | Flat | 1 | 4,500.00 | 4,500.00 |
| 7 | Personal Protective Equipment (PPE) & Safety Compliance | Flat | 1 | 2,800.00 | 2,800.00 |
| 8 | Welding Procedure Specification (WPS) & Welding Procedure Qualification Record (PQR) Documentation | Flat | 1 | 3,600.00 | 3,600.00 |
| 9 | Project Supervision & Quality Assurance (QA/QC Engineer – 3 days on-site) | Day | 3 | 1,950.00 | 5,850.00 |
| 10 | Waste Disposal & Site Cleanup (Compliant with Israel Environmental Regulations) | Flat | 1 | 1,850.00 | 1,850.00 |
| Subtotal (Excluding VAT) |  |  |  |  | 124,075.00 |
| VAT (18%) |  |  |  |  | 22,333.50 |
| Grand Total (Including VAT) |  |  |  |  | 146,408.50 |

## Terms and Conditions of This Quotation Estimate

- Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, all prices are subject to revision based on prevailing material and labor costs in Israel Jerusalem.

- Payment Terms: 40% advance payment upon acceptance of this Quotation Estimate; 40% upon completion of 50% of the Welder work scope; 20% upon final inspection sign-off and project handover. All payments are due within fourteen (14) days of invoice date.

- Work Schedule: The Welder team will operate Monday through Friday, 07:00 to 16:00, in accordance with standard working hours in Israel Jerusalem. Overtime work, if required, will be billed at 1.5x the standard hourly rate and must be pre-approved in writing by the client.

- Site Access & Safety: The client shall provide safe access to the work area, adequate ventilation, and compliance with all Israeli Occupational Safety and Health (OSHA-equivalent) regulations. Our Welder personnel will adhere to all site-specific safety protocols.

- Warranty: All Welder work is covered by a twelve (12) month warranty against defects in workmanship from the date of final acceptance. This warranty does not cover damage caused by external forces, misuse, or unauthorized modifications.

- Change Orders: Any modifications to the scope of work outlined in this Quotation Estimate must be documented via a formal Change Order signed by both parties. Additional costs will be assessed prior to commencement of the revised work.

- Insurance: Jerusalem Precision Welding & Fabrication Ltd. maintains comprehensive public liability insurance and workers' compensation coverage as required by Israeli law. Certificates of insurance are available upon request.

- Governing Law: This Quotation Estimate and any resulting contract shall be governed by and interpreted in accordance with the laws of the State of Israel. Any disputes shall be resolved through the competent courts in Israel Jerusalem.

- Confidentiality: Both parties agree to maintain confidentiality regarding all technical drawings, specifications, and commercial terms disclosed during the course of this Welder engagement.

## Acceptance and Authorization

By signing below, the client acknowledges and accepts the terms, conditions, and pricing set forth in this Quotation Estimate for Welder services to be executed in Israel Jerusalem. This signature constitutes a binding agreement to proceed with the project as described herein.

For: Jerusalem Precision Welding & Fabrication Ltd.

Name: David Ben-Ari
Title: Senior Estimator / Project Manager
Signature & Date: _________________________

For: [Client Company Name]

Name: _________________________
Title: _________________________
Signature & Date: _________________________

Jerusalem Precision Welding & Fabrication Ltd. | 12 King David Street, Jerusalem, Israel 97100

This Quotation Estimate document is generated electronically and is valid without a physical stamp.

Document Ref: QE-JER-2025-0347 | Page 1 of 1