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1. Purpose of This Quotation Estimate
This Quotation Estimate is issued by Kanto Industrial Welding Solutions Co., Ltd. in response to the formal request for professional Welder services to be deployed and executed at the designated construction and infrastructure site located in Japan Tokyo. This document provides a comprehensive, itemized breakdown of all costs associated with the engagement of certified welders, specialized welding equipment, consumable materials, safety compliance, and project management oversight required to complete the structural welding scope of work as outlined in the client's project specifications.
The Quotation Estimate has been prepared in full compliance with the Japanese Industrial Standards (JIS) for welding procedures, the Ministry of Health, Labour and Welfare (MHLW) occupational safety regulations applicable to Japan Tokyo, and the specific technical requirements communicated by the client's engineering team. All pricing is denominated in Japanese Yen (JPY) and includes applicable consumption tax (10%) as mandated by the National Tax Agency of Japan.
2. Scope of Welder Services
The Welder services covered under this Quotation Estimate encompass the following activities to be performed at the project location in Japan Tokyo:
· Structural steel welding (SMAW, GMAW, GTAW, and FCAW processes) for bridge support frameworks and building reinforcement columns.
· Pipeline welding and pressure vessel fabrication in accordance with JIS Z 3061 and JIS Z 3062 standards.
· Non-Destructive Testing (NDT) coordination, including radiographic testing (RT) and ultrasonic testing (UT) of all completed weld joints.
· Pre-weld preparation: surface cleaning, beveling, fit-up, and alignment of all components prior to welding operations.
· Post-weld finishing: grinding, deburring, and application of anti-corrosive coatings as specified by the client's engineering drawings.
· On-site quality assurance and quality control (QA/QC) documentation, including weld maps, material certificates, and inspection reports.
3. Itemized Cost Breakdown
	Item No.
	Description
	Quantity
	Unit Rate (JPY)
	Amount (JPY)

	01
	Certified Senior Welder (JIS Level 1) — daily labor rate including overtime provisions for Japan Tokyo site operations
	4 welders × 45 days
	68,000
	12,240,000

	02
	Certified Junior Welder (JIS Level 2) — daily labor rate for assistive and secondary welding tasks
	6 welders × 45 days
	42,000
	11,340,000

	03
	Welding Engineer / QA-QC Inspector — on-site supervision, procedure qualification, and NDT coordination
	2 engineers × 45 days
	85,000
	7,650,000

	04
	Specialized welding equipment rental (portable GMAW/GTAW machines, plasma cutters, positioners) — Japan Tokyo logistics included
	1 lot × 45 days
	1,250,000
	56,250,000

	05
	Welding consumables: electrodes, filler wire (ER70S-6, ER308L), shielding gas (argon/CO2 mix), flux
	1 lot
	3,800,000
	3,800,000

	06
	Personal Protective Equipment (PPE) and safety gear compliant with MHLW regulations for Japan Tokyo industrial sites
	12 sets
	45,000
	540,000

	07
	NDT services: Radiographic Testing (RT) and Ultrasonic Testing (UT) for 100% of critical weld joints
	1 lot
	2,900,000
	2,900,000

	08
	Welding Procedure Specification (WPS) development, Procedure Qualification Record (PQR) testing, and documentation
	1 lot
	1,500,000
	1,500,000

	09
	Site mobilization, demobilization, and local transportation within Japan Tokyo metropolitan area
	1 lot
	850,000
	850,000

	10
	Project management, scheduling, client reporting, and administrative overhead
	1 lot
	1,200,000
	1,200,000

	Subtotal (before tax)
	108,230,000

	Consumption Tax (10%)
	10,823,000

	TOTAL ESTIMATED COST (JPY)
	119,053,000


4. Project Timeline and Delivery
The Welder team shall commence operations at the Japan Tokyo project site within five (5) business days of contract execution. The total estimated duration for all welding activities, including NDT and post-weld finishing, is forty-five (45) calendar days. A detailed Gantt chart and weekly progress reporting schedule will be provided upon acceptance of this Quotation Estimate. All milestones will be subject to the client's approval and any weather-related delays typical of the Japan Tokyo climate during the operating season.
5. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) days from the date of issue. Beyond this period, pricing may be subject to revision due to fluctuations in material costs, labor market conditions in Japan Tokyo, or changes in applicable tax rates.
1. Payment terms: 30% advance payment upon contract signing, 40% upon completion of 50% of the welding scope, and 30% upon final acceptance and submission of all QA/QC documentation.
1. All Welder personnel assigned to this project shall hold valid JIS welding certifications and current MHLW occupational health clearances. Certificates will be presented to the client's site supervisor prior to commencement of work in Japan Tokyo.
1. The client is responsible for providing safe access to the work area, adequate ventilation, and compliance with all local Japan Tokyo municipal construction permits and noise regulations.
1. Any changes to the scope of work, additional welding procedures, or extended timelines will be documented via a formal Change Order and will result in a revised Quotation Estimate issued within three (3) business days.
1. All work shall be performed in strict adherence to JIS Z 3061 (Welding Procedure Specification), JIS Z 3062 (Welder Qualification), and the client's approved engineering drawings. Non-conforming welds will be repaired at no additional cost to the client.
1. This Quotation Estimate does not constitute a binding contract until both parties have executed a formal Service Agreement referencing this document number (QE-JT-2025-0472).
1. Disputes arising from this Quotation Estimate or the subsequent contract shall be resolved through mediation in accordance with the laws of Japan, with jurisdiction in the Tokyo District Court.
6. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate for Welder services in Japan Tokyo and confirms that the scope, pricing, and terms outlined herein are acceptable. This signature authorizes Kanto Industrial Welding Solutions Co., Ltd. to proceed with resource allocation and scheduling upon formal contract execution.
For: Kanto Industrial Welding Solutions Co., Ltd.

Name: ______________________________
Title: Chief Estimating Officer
Signature: ______________________________
Date: ______________________________
For: Tokyo Metropolitan Construction Authority (Client)

Name: ______________________________
Title: ______________________________
Signature: ______________________________
Date: ______________________________
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