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1. Scope of Work — Welder Deployment in Kenya Nairobi
This Quotation Estimate is issued by East Africa Welding Solutions Ltd. to provide comprehensive professional Welder services for the structural steel fabrication and installation project located in the Kilimani district of Kenya Nairobi. The scope encompasses the deployment of certified Welder personnel, supply of all necessary welding consumables, equipment, and on-site supervision for the duration of the project. The Welder team will be responsible for MIG, TIG, and stick welding operations on carbon steel, stainless steel, and mild steel components as specified in the client's engineering drawings and technical specifications.
All Welder personnel assigned to this project in Kenya Nairobi shall hold valid certifications from the Kenya National Bureau of Standards (KEBS) and the International Institute of Welding (IIW). The Quotation Estimate below reflects competitive market rates for skilled Welder labour and associated materials within the Kenya Nairobi metropolitan area, factoring in local transport, site access, and prevailing wage conditions as regulated by the Kenya Labour Act.
2. Itemized Quotation Estimate Breakdown
	Item No.
	Description of Welder Service / Material
	Unit
	Qty
	Unit Rate (KES)
	Amount (KES)

	1
	Senior Lead Welder (IIW Certified) — Daily Rate, Kenya Nairobi
	Day
	45
	8,500
	382,500

	2
	Skilled Welder (MIG/TIG) — Daily Rate, Kenya Nairobi
	Day
	90
	6,200
	558,000

	3
	Apprentice Welder / Welder Assistant — Daily Rate, Kenya Nairobi
	Day
	90
	3,800
	342,000

	4
	Welding Consumables (Electrodes, Wire, Gas — Argon, CO2, Oxygen)
	Lot
	1
	285,000
	285,000

	5
	Welding Equipment Rental (MIG Machines, TIG Set, Grinders, Cutting Torch)
	Month
	3
	95,000
	285,000

	6
	Personal Protective Equipment (PPE) for Welder Team — Kenya Nairobi Standard
	Set
	12
	4,500
	54,000

	7
	Site Transport & Mobilization within Kenya Nairobi Metropolitan Area
	Lot
	1
	78,000
	78,000

	8
	Welding Inspection & Non-Destructive Testing (NDT) — Kenya Nairobi Accredited Lab
	Lot
	1
	120,000
	120,000

	9
	Project Supervision & Quality Assurance (Welder Foreman)
	Month
	3
	55,000
	165,000

	10
	Waste Disposal & Site Cleanup (Welding Slag, Spatter, Offcuts)
	Lot
	1
	32,000
	32,000

	Subtotal (KES)
	2,301,500

	VAT @ 16% (Kenya Revenue Authority)
	368,240

	TOTAL QUOTATION ESTIMATE (KES)
	2,669,740


3. Terms and Conditions of This Quotation Estimate
3.1 Validity: This Quotation Estimate for Welder services in Kenya Nairobi is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, rates may be subject to revision based on prevailing market conditions in Kenya Nairobi.
3.2 Payment Terms: A mobilization advance of 30% of the total Quotation Estimate amount shall be payable upon signing of the service agreement. The remaining 70% shall be paid in two equal monthly instalments upon completion of each project phase, as verified by the Welder Foreman's progress report.
3.3 Project Duration: The estimated duration for the Welder deployment in Kenya Nairobi is twelve (12) weeks, commencing from the date of the client's written commencement notice. Delays caused by force majeure, adverse weather conditions common to Kenya Nairobi, or client-directed stoppages shall extend the timeline accordingly.
3.4 Safety & Compliance: All Welder personnel shall comply with the Occupational Safety and Health Act (OSHA) of Kenya and the specific safety protocols of the client's site in Kenya Nairobi. East Africa Welding Solutions Ltd. shall maintain full public liability insurance and workers' compensation coverage for all Welder staff.
3.5 Warranty: All welding work performed by our Welder team in Kenya Nairobi carries a twelve-month defect liability warranty. Any weld failure attributable to workmanship within this period shall be rectified at no additional cost to the client.
3.6 Governing Law: This Quotation Estimate and any resulting contract shall be governed by the laws of the Republic of Kenya. Any disputes shall be resolved through arbitration in Nairobi, Kenya, in accordance with the Arbitration Act, 1995.
4. Acceptance & Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for the Welder services described herein, to be executed at the specified project site in Kenya Nairobi. This signature constitutes a binding agreement between both parties under the terms stated above.
For East Africa Welding Solutions Ltd.
Authorized Signatory — Kenya Nairobi
Name: _________________________
Date: _________________________
For Mwangi Construction & Engineering Ltd.
Client Representative — Kenya Nairobi
Name: _________________________
Date: _________________________
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