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Tel: +212 522-345-678
Email: quotes@atlaswelding.ma
Prepared For: Client Name: [To Be Confirmed]
Project Site: Industrial Zone, Morocco Casablanca
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This Quotation Estimate has been prepared specifically for the engagement of a certified Welder and associated welding services to be deployed at the client's facility located in Morocco Casablanca. The scope of work outlined below reflects a comprehensive assessment of the structural and fabrication requirements identified during our preliminary site inspection conducted on 10 June 2025. All pricing, timelines, and technical specifications contained within this Quotation Estimate are tailored to the unique conditions and regulatory environment of Morocco Casablanca, including compliance with Moroccan industrial safety standards (Normes Marocaines) and local labor regulations.
1. Scope of Work — Welder Services
The primary objective of this engagement is to provide a fully qualified Welder with a minimum of ten (10) years of professional experience in structural steel, stainless steel, and aluminum fabrication. The Welder will be responsible for executing all welding operations as specified in the project drawings, including but not limited to MIG (GMAW), TIG (GTAW), and SMAW processes. The Welder assigned to this project in Morocco Casablanca holds valid certifications from the Moroccan National Certification Body (ONSSA) and international ISO 9606-1 qualifications, ensuring that every joint meets the highest standards of integrity and durability.
2. Itemized Cost Breakdown
	Item No.
	Description
	Quantity
	Unit Rate (MAD)
	Amount (MAD)

	01
	Certified Welder — Daily Labor (8-hour shift), including PPE and site supervision
	25 days
	2,800.00
	70,000.00

	02
	Welding Consumables (electrodes, wire, shielding gas, filler rods)
	1 lot
	18,500.00
	18,500.00

	03
	Welding Equipment Rental (MIG/TIG machines, grinders, clamps) — Morocco Casablanca local depot
	25 days
	1,200.00
	30,000.00

	04
	Non-Destructive Testing (NDT) — Visual, Dye Penetrant, and Ultrasonic inspection of all critical welds
	1 lot
	12,000.00
	12,000.00

	05
	Site Mobilization & Demobilization within Morocco Casablanca metropolitan area
	1 lot
	4,500.00
	4,500.00

	06
	Project Management & Quality Assurance Coordination
	25 days
	800.00
	20,000.00

	07
	Welding Procedure Specification (WPS) & Welder Qualification Records (WQR) documentation
	1 lot
	6,000.00
	6,000.00

	Subtotal (MAD)
	161,000.00

	VAT (20% — Moroccan Tax Code)
	32,200.00

	TOTAL ESTIMATED COST (MAD)
	193,200.00


3. Project Timeline
Based on the scope defined in this Quotation Estimate, the anticipated duration for the Welder to complete all assigned tasks at the Morocco Casablanca site is twenty-five (25) working days, commencing from the date of contract signature. The schedule accounts for standard working hours (08:00–17:00, Monday through Saturday) in accordance with Moroccan labor law. Any extension beyond this period due to client-requested design changes or force majeure events will be subject to a revised Quotation Estimate issued within 48 hours.
4. Terms and Conditions
· Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing for the Welder and associated services may be adjusted to reflect market conditions in Morocco Casablanca.
· Payment Terms: 40% advance payment upon acceptance of this Quotation Estimate; 40% upon completion of 50% of the welding scope; 20% upon final acceptance and handover of all NDT reports and documentation.
· Warranty: All welds executed by the Welder are covered under a twelve (12) month structural warranty from the date of final sign-off. This warranty is valid for work performed within the Morocco Casablanca jurisdiction.
· Insurance: The Welder and all personnel are covered under comprehensive professional liability and workers' compensation insurance as required by Moroccan law. Certificates of insurance will be provided prior to site mobilization.
· Compliance: All welding operations shall comply with ISO 3834, EN 1090, and applicable Moroccan national standards. The Welder shall maintain a clean and safe work environment in full accordance with OHS regulations enforced in Morocco Casablanca.
· Revisions: Any changes to the scope of work after the issuance of this Quotation Estimate will require a written change order signed by both parties. A supplementary Quotation Estimate will be issued for any additional Welder hours, materials, or equipment required.
· Governing Law: This agreement shall be governed by the laws of the Kingdom of Morocco. Any disputes arising from this Quotation Estimate or the subsequent contract shall be resolved through the competent courts of Morocco Casablanca.
5. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the Welder and associated services at the designated location in Morocco Casablanca. Upon written acceptance, a formal Service Contract will be generated referencing this Quotation Estimate as the governing commercial document.
For Atlas Welding & Fabrication Services SARL
Authorized Signatory — Morocco Casablanca
Date: _______________
For the Client
Name & Title: _______________
Date: _______________
— End of Quotation Estimate —
