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Project Description
This Quotation Estimate is issued by Himalayan Welding & Fabrication Services Pvt. Ltd. for the provision of professional Welder services and associated fabrication work to be executed at the client's construction site located in Nepal Kathmandu. The scope of work encompasses structural steel welding, pipe fitting, gate fabrication, and general metalwork as per the specifications outlined below. All Welder personnel assigned to this project in Nepal Kathmandu shall hold valid certifications recognized by the Department of Industry, Government of Nepal, and shall comply with all local safety regulations applicable in the Kathmandu Valley region.
Scope of Work & Line Items
	S.No
	Description of Welder Service
	Unit
	Quantity
	Rate (NPR)
	Amount (NPR)

	1
	Senior Arc Welder (MIG/TIG) – Structural Steel Frame Erection, 8-hour shift, Kathmandu site
	Man-Day
	120
	3,500
	420,000

	2
	Junior Welder – Pipe Fitting & General Metalwork, 8-hour shift, Kathmandu site
	Man-Day
	200
	2,200
	440,000

	3
	Welding Consumables (Electrodes, Wire, Gas Cylinders) – Full project duration
	Lot
	1
	185,000
	185,000

	4
	Welding Equipment Rental (MIG Machines, TIG Setters, Grinders) – 6 months
	Month
	6
	45,000
	270,000

	5
	Welder Safety Gear & PPE (Helmets, Gloves, Aprons, Footwear) per worker
	Set
	15
	4,500
	67,500

	6
	Weld Quality Inspection & NDT (Non-Destructive Testing) – Per joint batch
	Batch
	10
	12,000
	120,000

	7
	Site Supervision & Welder Coordination (Dedicated Foreman in Kathmandu)
	Month
	6
	55,000
	330,000

	8
	Transportation & Mobilization of Welder Team to Kathmandu Site
	Lot
	1
	35,000
	35,000

	Subtotal
	1,867,500

	VAT @ 13% (as per Nepal tax regulations)
	242,775

	Grand Total (NPR)
	2,110,275


Note: This Quotation Estimate is specific to the Welder services to be rendered in Nepal Kathmandu. Rates are quoted in Nepalese Rupees (NPR) and are inclusive of all applicable local taxes. Any change in scope, site location within Kathmandu Valley, or extension of the project timeline beyond the stated duration will require a revised Quotation Estimate. All Welder personnel will be subject to the labor laws of Nepal and the working conditions prescribed for the Kathmandu metropolitan area.
Terms & Conditions of this Quotation Estimate
1. This Quotation Estimate shall remain valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, pricing for Welder services in Nepal Kathmandu may be subject to revision based on market conditions and labor availability.
1. Payment Terms: 30% advance payment upon acceptance of this Quotation Estimate, 40% upon completion of 60% of the Welder work scope, and the remaining 30% upon final handover and sign-off at the Kathmandu project site.
1. All Welder personnel deployed in Nepal Kathmandu shall be provided with mandatory safety training prior to commencing work. The client shall ensure a safe working environment in compliance with the Occupational Health and Safety Act of Nepal.
1. The Welder team shall adhere to the project schedule as mutually agreed. Delays caused by force majeure events (including but not limited to monsoon flooding common in the Kathmandu Valley) shall be addressed through a written amendment to this Quotation Estimate.
1. Welding work shall conform to IS 816 / BS 5134 standards or equivalent Nepalese national standards. All Welder output in Nepal Kathmandu shall be inspected and certified before acceptance.
1. This Quotation Estimate does not constitute a binding contract until a formal Purchase Order or Service Agreement is executed by both parties.
1. Any disputes arising from the interpretation or execution of this Quotation Estimate shall be resolved through arbitration in Kathmandu, Nepal, in accordance with the Arbitration Act, 2055 (1998) of Nepal.
1. The Welder services quoted herein are exclusive of any additional structural engineering design, architectural modifications, or civil works not explicitly mentioned in the line items above.
Acceptance & Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate for Welder services in Nepal Kathmandu and agrees to the terms and conditions stated herein. This signature indicates acceptance of the pricing, scope, and timeline as outlined in this document.
For Himalayan Welding & Fabrication Services Pvt. Ltd.
Authorized Signatory
Name: Suresh Thapa
Designation: Managing Director
Date: _______________
For Shree Ganesh Construction & Infrastructure Pvt. Ltd.
Authorized Signatory
Name: Rajesh Koirala
Designation: Project Manager
Date: _______________
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