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QUOTATION ESTIMATE
Quotation Estimate for Professional Welder Services
Specialist Welding & Fabrication – New Zealand Auckland Region
	Quotation Estimate No.
	QE-AKL-2025-0487

	Date of Issue
	14 June 2025

	Valid Until
	14 July 2025 (30 calendar days)

	Prepared By
	Apex Welding & Fabrication Ltd, 42 K'Road, Penrose, Auckland, New Zealand

	Prepared For
	Harbourview Construction Group, 18 Quay Street, Auckland CBD, New Zealand

	Project Location
	Site 7, Port of Auckland, Wiri, Auckland, New Zealand

	Contact Person
	Mr. Daniel Tui – Project Manager, Harbourview Construction Group


1. Scope of Work – Welder Deployment in New Zealand Auckland
This Quotation Estimate is issued by Apex Welding & Fabrication Ltd to provide a comprehensive cost breakdown for the engagement of a certified professional Welder to be deployed at the Port of Auckland site in Wiri, New Zealand Auckland. The Welder will be responsible for structural steel fabrication, pipe welding, and general maintenance welding tasks in accordance with AS/NZS 1554.1 and AS/NZS 1554.2 welding standards. All work will be conducted within the Auckland metropolitan area and will comply with the New Zealand Building Code, local Auckland Council bylaws, and all applicable occupational health and safety regulations enforced by WorkSafe New Zealand.
2. Line Items – Quotation Estimate Breakdown
	Ref
	Description of Welder Service
	Unit
	Qty
	Rate (NZD)
	Amount (NZD)

	2.1
	Senior Welder (AS/NZS 1554.1 certified) – Structural steel fabrication, MIG & TIG welding, 8-hour shifts, 5 days per week
	Week
	8
	4,200.00
	33,600.00

	2.2
	Junior Welder / Welding Assistant – Material preparation, grinding, fit-up, and general site support
	Week
	8
	2,800.00
	22,400.00

	2.3
	Welding consumables – Electrodes, MIG wire (1.2 mm & 1.6 mm), TIG filler rods, shielding gas (argon/CO2 mix), grinding discs
	Lot
	1
	3,850.00
	3,850.00

	2.4
	Welding equipment hire – 2 × MIG/TIG multi-process machines, 1 × plasma cutter, 1 × overhead crane (2-tonne capacity)
	Week
	8
	1,450.00
	11,600.00

	2.5
	Non-Destructive Testing (NDT) – Visual inspection (VT) and magnetic particle inspection (MT) on all critical welds per AS/NZS 1554.1
	Lot
	1
	4,200.00
	4,200.00

	2.6
	Site mobilisation & demobilisation – Transport of Welder, equipment, and consumables to and from Port of Auckland, Wiri
	Lot
	1
	1,800.00
	1,800.00

	2.7
	Personal Protective Equipment (PPE) – Welding helmets, leather aprons, gauntlets, safety boots, respiratory protection for all Welder personnel
	Lot
	1
	1,200.00
	1,200.00

	2.8
	Welding procedure specification (WPS) & welder qualification records (WQR) preparation and documentation
	Lot
	1
	2,500.00
	2,500.00


	Subtotal (NZD)
	81,150.00

	GST @ 15% (New Zealand)
	12,172.50

	Grand Total (NZD)
	93,322.50


3. Terms and Conditions of This Quotation Estimate
· 3.1 This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing for the Welder services and associated materials may be subject to revision due to market fluctuations in New Zealand Auckland.
· 3.2 All rates quoted are in New Zealand Dollars (NZD) and are inclusive of the Welder's labour, standard tools, and on-site supervision. Rates are exclusive of Goods and Services Tax (GST) at the current New Zealand rate of 15%.
· 3.3 The professional Welder assigned to this project in New Zealand Auckland will hold a current AS/NZS 1554.1 Level 3 certification and a valid New Zealand working visa or residency. All Welder personnel will carry valid medical certificates and site-specific induction clearances prior to commencing work.
· 3.4 Payment terms: 50% deposit upon acceptance of this Quotation Estimate, with the remaining 50% payable within fourteen (14) days of project completion and final sign-off by the client's site engineer at the Auckland location.
· 3.5 Any variation in scope, additional welding hours, or extended project duration beyond the eight (8) weeks stated in this Quotation Estimate will be subject to a separate written variation order and additional Quotation Estimate amendment.
· 3.6 Apex Welding & Fabrication Ltd shall maintain full public liability insurance of no less than NZD 20,000,000 and workers' compensation insurance as required by New Zealand law for all Welder personnel operating in Auckland.
· 3.7 All welding work performed in New Zealand Auckland under this Quotation Estimate shall comply with the New Zealand Building Code (MBC), AS/NZS 1554.1, AS/NZS 1554.2, and all relevant Auckland Council resource consent conditions.
· 3.8 This Quotation Estimate does not constitute a binding contract until a formal Purchase Order or signed Service Agreement is executed by both parties.
4. Acceptance and Authorisation
By signing below, the client acknowledges receipt of this Quotation Estimate for Welder services in New Zealand Auckland and agrees to the terms and conditions outlined herein. This signature authorises Apex Welding & Fabrication Ltd to proceed with the mobilisation of the Welder team and associated equipment to the designated Auckland site.
For and on behalf of Apex Welding & Fabrication Ltd
Name: ______________________________
Title: Director
Signature: ______________________________
Date: ______________________________
For and on behalf of Harbourview Construction Group
Name: ______________________________
Title: ______________________________
Signature: ______________________________
Date: ______________________________
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