Quotation Estimate - Welder Services - New Zealand Wellington
Wellington Precision Welding Ltd.
142 Featherston Street, Thorndon, Wellington 6011, New Zealand
Phone: +64 4 499 8721 | Email: quotes@wellingtonprecisionwelding.co.nz
Company No: 942817653 | GST No: 942-817-653
Quotation Estimate
Quotation No: QTE-2025-WLG-0487
Date: 12 June 2025
Valid Until: 12 July 2025
Client Information
Prepared For: Harbourview Construction Group Ltd.
Attention: Mr. David Tainui, Project Manager
Address: 8 Cuba Street, Te Aro, Wellington 6011, New Zealand
Project Location: 23 Khandallah Avenue, Petone, Wellington, New Zealand
Project Reference: HCG-2025-Structural-Phase 3
Estimated Duration: 6 weeks (commencing 1 July 2025)
Scope of Work – Welder Services in New Zealand Wellington
This Quotation Estimate is issued by Wellington Precision Welding Ltd. to Harbourview Construction Group Ltd. for the provision of a qualified Welder and associated welding services for the structural steel fabrication and on-site assembly project located in New Zealand Wellington. The scope encompasses all welding activities required for Phase 3 of the Harbourview commercial development, including but not limited to structural steel frame assembly, stainless steel handrail fabrication, and repair welding on existing infrastructure.
The Welder assigned to this project holds a valid NZQA Level 5 Welding qualification (SMAW, GMAW, FCAW, and GTAW processes) and is registered with the New Zealand Welding Council. All work will be performed in strict compliance with AS/NZS 1554.1:2021 (Welding of Steel Structures) and the New Zealand Building Code (MCMC 2004, as amended). The Welder will operate in accordance with all Health and Safety at Work Act 2015 requirements applicable to the New Zealand Wellington metropolitan construction zone.
Itemised Cost Breakdown
	Ref
	Description of Service
	Quantity
	Unit Rate (NZD)
	Amount (NZD)

	01
	Qualified Welder (Level 5, multi-process) – on-site labour at New Zealand Wellington project site
	120 hrs
	$98.50
	$11,820.00

	02
	Welder supervision and quality control inspection (NDT Level II)
	24 hrs
	$112.00
	$2,688.00

	03
	Welding consumables (electrodes, wire, shielding gas, flux) for structural steel
	Lot
	—
	$3,450.00

	04
	Stainless steel 316L handrail fabrication and on-site installation (Petone, Wellington)
	42 linear metres
	$185.00
	$7,770.00

	05
	Repair welding – existing steel beam splicing and crack remediation
	8 locations
	$320.00
	$2,560.00

	06
	Welding equipment hire (MIG/TIG machines, positioners, fume extraction)
	6 weeks
	$420.00
	$2,520.00

	07
	Travel and mobilisation – Wellington CBD to Petone site (daily)
	30 days
	$45.00
	$1,350.00

	08
	Welding procedure specification (WPS) preparation and welder qualification testing (WQT)
	Lot
	—
	$1,890.00

	09
	Post-weld inspection, NDT (magnetic particle and dye penetrant) and certification
	Lot
	—
	$2,240.00

	10
	Waste disposal and environmental compliance (welding slag, off-cuts) – Wellington Council regulations
	Lot
	—
	$680.00

	Subtotal (excl. GST)
	$36,968.00

	GST (15%)
	$5,545.20

	TOTAL (incl. GST)
	$42,513.20


Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be subject to revision based on material cost fluctuations in the New Zealand Wellington market.
· Payment terms: 50% deposit upon acceptance of this Quotation Estimate, with the remaining 50% payable within fourteen (14) days of project completion and final sign-off by the client's project manager.
· All Welder personnel shall carry valid New Zealand working visas or residency permits and shall comply with all local employment and safety regulations in the Wellington Region.
· The Welder shall provide a full warranty of twelve (12) months on all structural welds, covering defects in workmanship and materials, in accordance with AS/NZS 1554.1:2021.
· Any variation to the scope of work must be agreed in writing prior to commencement. Additional hours or materials will be billed at the rates specified in this Quotation Estimate.
· Wellington Precision Welding Ltd. maintains full public liability insurance ($20,000,000) and workers' compensation coverage as required under New Zealand law.
· This Quotation Estimate does not include costs for structural engineering design, crane hire, or scaffolding. These items must be procured separately by the client.
· All work will be conducted in accordance with the Wellington City Council building consent conditions and any applicable resource consent requirements for the Petone site.
Note: This Quotation Estimate assumes standard working hours of 7:00 AM to 3:30 PM, Monday to Friday, with a 30-minute lunch break. Overtime or weekend work in New Zealand Wellington will be charged at 1.5× the standard Welder hourly rate. Adverse weather conditions (wind speeds exceeding 40 km/h, heavy rain, or lightning) may result in temporary suspension of outdoor welding operations, and affected days will be rescheduled at no additional cost to the client.
Acceptance and Authorisation
By signing below, the client acknowledges and accepts this Quotation Estimate for Welder services in New Zealand Wellington on the terms and conditions set out herein. This document constitutes a binding agreement upon countersignature by both parties.
For and on behalf of Wellington Precision Welding Ltd.:
Name: Sarah K. Ngata
Title: Director / Lead Welder
Signature: _________________________
Date: _________________________
For and on behalf of Harbourview Construction Group Ltd.:
Name: David Tainui
Title: Project Manager
Signature: _________________________
Date: _________________________
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