Quotation Estimate - Welder Services - Peru Lima
QUOTATION ESTIMATE
Professional Welder Services — Peru Lima
Document Reference: QE-PL-2025-0047 | Validity: 30 Calendar Days
Prepared By
Andina Welding Solutions S.A.C.
RUC: 20601234567
Av. Javier Prado Este 1250, San Isidro
Peru Lima, 15075
Phone: +51 1 445-6789
Email: estimates@andinawelding.pe
Prepared For
Constructora del Pacífico S.A.C.
RUC: 20509876543
Calle Los Pinos 456, Surco
Peru Lima, 15008
Attn: Ing. Carlos Mendoza
Phone: +51 1 332-4567
1. Purpose of This Quotation Estimate
This Quotation Estimate has been prepared specifically to outline the scope, pricing, and delivery terms for professional Welder services to be executed at the client's construction site located in Peru Lima. The purpose of this document is to provide Constructora del Pacífico S.A.C. with a transparent, itemized breakdown of all costs associated with the deployment of qualified welding personnel, specialized equipment, and consumable materials required for the structural steel fabrication project at the San Isidro industrial complex. All figures presented in this Quotation Estimate are denominated in Peruvian Soles (PEN) and reflect current market rates applicable to the Peru Lima metropolitan area as of the date of issuance.
2. Scope of Welder Services
The Welder services covered under this Quotation Estimate include the following activities to be performed at the designated site in Peru Lima:
· Structural steel welding using SMAW (Shielded Metal Arc Welding) and GMAW (Gas Metal Arc Welding) processes for primary and secondary structural members.
· Fabrication and assembly of steel frames, columns, beams, and bracing elements per the approved engineering drawings.
· Welding of pipe fittings and process piping up to 12 inches in diameter, including butt welds and fillet welds.
· Repair welding of existing structural components showing fatigue, cracking, or corrosion damage.
· Non-Destructive Testing (NDT) coordination, including visual inspection (VT) and magnetic particle inspection (MT) of all completed welds.
· Preparation of weld maps, quality control records, and as-built documentation in compliance with Peruvian technical standards (NTP) and applicable international codes (AWS D1.1, ASME Section IX).
3. Itemized Cost Breakdown
	Item No.
	Description
	Unit
	Qty
	Unit Price (PEN)
	Subtotal (PEN)

	01
	Senior Welder (Certified AWS D1.1, 10+ years experience) — daily labor rate including PPE and site supervision
	Day
	45
	1,850.00
	83,250.00

	02
	Junior Welder / Welding Assistant (Certified, 3+ years experience) — daily labor rate
	Day
	45
	1,100.00
	49,500.00

	03
	Welding Equipment Package (MIG/MAG machine, TIG machine, plasma cutter, grinding tools) — rental and maintenance
	Week
	7
	4,200.00
	29,400.00

	04
	Welding Consumables (E7018 electrodes, ER70S-6 wire, shielding gas — Argon/CO2 mix, flux)
	Lot
	1
	18,750.00
	18,750.00

	05
	NDT Services (Visual Inspection + Magnetic Particle Inspection) per weld joint
	Joint
	320
	85.00
	27,200.00

	06
	Site mobilization and demobilization (transport of equipment and personnel to/from Peru Lima site)
	Flat
	1
	6,500.00
	6,500.00

	07
	Welding Procedure Specification (WPS) development and welder qualification testing (PQR)
	Flat
	1
	12,000.00
	12,000.00

	08
	Project management, quality control documentation, and final reporting
	Flat
	1
	15,000.00
	15,000.00

	SUBTOTAL (PEN)
	241,600.00

	IGV (18% — Peruvian General Sales Tax)
	43,488.00

	TOTAL AMOUNT (PEN)
	285,088.00


4. Terms and Conditions
4.1 Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issuance. After this period, prices may be subject to revision due to fluctuations in material costs, labor market conditions in Peru Lima, or changes in applicable tax regulations.
4.2 Payment Terms: Payment shall be made in three (3) installments: 40% upon contract signing and mobilization, 40% upon completion of 50% of the total weld joints verified by NDT, and 20% upon final acceptance and delivery of all quality documentation. All payments shall be made via bank transfer to the account of Andina Welding Solutions S.A.C. in Peru Lima.
4.3 Schedule: The Welder team shall commence work within five (5) business days of receiving the signed purchase order. The estimated total duration of the welding campaign is seven (7) weeks, subject to site readiness and weather conditions typical of the Peru Lima coastal climate.
4.4 Safety and Compliance: All Welder personnel shall comply with the occupational health and safety regulations established by the Peruvian Ministry of Labor (MINTRAB) and the specific site safety plan. Andina Welding Solutions S.A.C. shall provide all necessary personal protective equipment (PPE) and shall maintain valid insurance coverage for its workers throughout the project duration in Peru Lima.
4.5 Warranty: All welds completed under this Quotation Estimate carry a twelve (12) month warranty against defects in workmanship. Any weld that fails to meet the acceptance criteria of AWS D1.1 or the project-specific WPS shall be repaired at no additional cost to the client.
4.6 Governing Law: This Quotation Estimate and any resulting contract shall be governed by the laws of the Republic of Peru. Any disputes arising from the execution of the Welder services in Peru Lima shall be resolved through the competent courts of the judicial district of Lima.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the Welder services to be performed in Peru Lima. This signature constitutes a binding purchase order for the scope of work described in Section 2.
Andina Welding Solutions S.A.C.
Authorized Representative
Name: Ing. Roberto Salazar
Date: _______________
Constructora del Pacífico S.A.C.
Client / Approving Authority
Name: Ing. Carlos Mendoza
Date: _______________
Andina Welding Solutions S.A.C. — Av. Javier Prado Este 1250, San Isidro, Peru Lima 15075, Peru
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