# Quotation Estimate - Welder Services - Saudi Arabia Jeddah

# AL-SAFWA INDUSTRIAL SERVICES CO., LTD.

Industrial Welding & Fabrication Solutions

Office 12, King Fahd Industrial Road, Jeddah 23411, Saudi Arabia

Tel: +966-12-555-0147 | Email: quotes@alsafwa-industrial.sa | CR: 1010XXXXXX

Quotation Estimate

### Quotation Details

Quotation Estimate No.: QTE-JED-2025-0487

Date of Issue: 14 June 2025

Validity Period: 30 days from date of issue

Project Location: Saudi Arabia Jeddah

### Client Information

Client Name: Al-Rashid Construction & Development Co.

Address: Prince Sultan Road, Jeddah 21589, Saudi Arabia

Attn: Eng. Khalid Al-Omari, Project Manager

Contact: +966-12-666-2233

This Quotation Estimate is issued by Al-Safwa Industrial Services Co., Ltd. in response to the formal request for Welder services and associated industrial fabrication work to be executed at the client's construction site located in Saudi Arabia Jeddah. The scope of work outlined in this Quotation Estimate covers the deployment of certified Welder personnel, supply of welding consumables, and provision of all necessary equipment to complete the structural steel welding and pipe fitting tasks as specified in the project drawings and technical specifications provided by the client.

## Scope of Work – Welder Services in Saudi Arabia Jeddah

The Welder services described in this Quotation Estimate encompass the following activities to be performed at the designated project site in Saudi Arabia Jeddah:

- Deployment of a team of six (6) certified Welder technicians holding valid Saudi Arabian Welding Council (SAWC) certifications and AWS D1.1 structural welding qualifications.

- Execution of SMAW (Shielded Metal Arc Welding), GMAW (Gas Metal Arc Welding), and GTAW (Gas Tungsten Arc Welding) processes on carbon steel, stainless steel, and alloy steel components.

- Structural steel frame welding for the multi-storey commercial building under construction in the Al-Salam district, Saudi Arabia Jeddah.

- Welding of process piping (Schedule 40 and Schedule 80) for the HVAC and fire suppression systems.

- Non-Destructive Testing (NDT) coordination including visual inspection, magnetic particle testing, and radiographic testing on critical weld joints.

- Provision and maintenance of all Welder equipment including welding machines, gas cylinders, grinding tools, and personal protective equipment (PPE) compliant with Saudi Arabian Occupational Safety and Health regulations.

- Preparation of weld maps, welder identification stamps, and as-built documentation in accordance with project quality plans.

## Itemized Cost Breakdown

| No. | Description of Welder Service / Item | Unit | Quantity | Unit Price (SAR) | Total Price (SAR) |
| --- | --- | --- | --- | --- | --- |
| 1 | Certified Welder – Senior (SAWC Level 3) – Daily rate including PPE and tools | Day | 180 | 1,250.00 | 225,000.00 |
| 2 | Certified Welder – Intermediate (SAWC Level 2) – Daily rate | Day | 360 | 950.00 | 342,000.00 |
| 3 | Welding Consumables (Electrodes, Wire, Shielding Gas) – Full project supply | Lot | 1 | 85,000.00 | 85,000.00 |
| 4 | Welding Equipment Rental (Machines, Positioners, Gas Cylinders) – Monthly | Month | 3 | 42,000.00 | 126,000.00 |
| 5 | NDT Services Coordination (MPT, RT, Visual Inspection) – Per joint | Joint | 450 | 320.00 | 144,000.00 |
| 6 | Weld Procedure Qualification (WPQR) and Welder Performance Qualification (WPQ) – SAWC approved lab | Set | 4 | 18,500.00 | 74,000.00 |
| 7 | Site Supervision & Quality Control Engineer – Daily rate | Day | 180 | 1,100.00 | 198,000.00 |
| 8 | Transportation & Mobilization to Project Site, Saudi Arabia Jeddah | Lot | 1 | 15,000.00 | 15,000.00 |
| 9 | Welding Documentation, As-Built Drawings & Final Report | Lot | 1 | 22,000.00 | 22,000.00 |
| 10 | Contingency & Unforeseen Site Conditions (5%) | Lot | 1 | — | 53,050.00 |
| Subtotal (SAR) |  |  |  |  | 1,284,050.00 |
| VAT @ 15% (Saudi Arabia) |  |  |  |  | 192,607.50 |
| GRAND TOTAL (SAR) |  |  |  |  | 1,476,657.50 |

Grand Total in words: One Million Four Hundred Seventy-Six Thousand Six Hundred Fifty-Seven Riyals and Fifty-Seven Halalas only.

## Terms and Conditions of this Quotation Estimate

- This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, all prices for Welder services and materials are subject to revision based on prevailing market rates in Saudi Arabia Jeddah.

- Payment terms: 30% advance payment upon acceptance of this Quotation Estimate, 40% upon completion of 50% of the welding scope, and 30% upon final acceptance and handover of all documentation. All payments shall be made in Saudi Riyals (SAR) via bank transfer to the account specified by Al-Safwa Industrial Services Co., Ltd.

- The project duration for the Welder deployment is estimated at ninety (90) working days from the date of site mobilization in Saudi Arabia Jeddah. Any extension beyond this period will be billed at the daily rates specified in this Quotation Estimate.

- All Welder personnel shall comply with the Saudi Arabian Labor Law, the Saudi Building Code (SBC), and all applicable municipal regulations in Jeddah. Work permits, Iqama, and medical fitness certificates shall be maintained throughout the project duration.

- The client shall provide safe access to the work area, adequate lighting, ventilation, and temporary power supply at the Saudi Arabia Jeddah project site. Failure to provide these conditions may result in schedule delays for which Al-Safwa Industrial Services shall not be liable.

- All welding work shall be performed in strict accordance with AWS D1.1/D1.1M, ASME Section IX, and the project-specific Welding Procedure Specifications (WPS) approved by the client's engineering team.

- This Quotation Estimate does not include the cost of structural steel materials, piping, or any third-party engineering design services. These items are to be procured separately by the client.

- Any variation or change order to the scope of Welder work must be agreed upon in writing by both parties before execution. Additional work will be priced based on the unit rates in this Quotation Estimate or as mutually agreed.

- Disputes arising from this Quotation Estimate shall be resolved through amicable negotiation. In the event of failure to reach a settlement, the matter shall be referred to the competent courts in Jeddah, Saudi Arabia.

- Al-Safwa Industrial Services Co., Ltd. shall provide a twelve (12) month warranty on all Welder workmanship from the date of final acceptance, covering defects in welding quality attributable to workmanship errors.

## Acceptance and Authorization

By signing below, the client acknowledges and accepts the terms, conditions, and pricing outlined in this Quotation Estimate for Welder services to be executed in Saudi Arabia Jeddah. This signature constitutes a binding agreement between both parties for the scope of work described herein.

For and on behalf of Al-Safwa Industrial Services Co., Ltd.

Name: Eng. Faisal Al-Harbi

Title: General Manager

Date: _______________

Signature & Company Stamp:

For and on behalf of Al-Rashid Construction & Development Co.

Name: Eng. Khalid Al-Omari

Title: Project Manager

Date: _______________

Signature & Company Stamp:

Al-Safwa Industrial Services Co., Ltd. | Quotation Estimate QTE-JED-2025-0487 | Page 1 of 1

This document is issued for the specific project in Saudi Arabia Jeddah and is non-transferable. All prices are in Saudi Riyals (SAR) inclusive of applicable taxes as stated.