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1. Scope of Work — Welder Services in Sri Lanka Colombo
This Quotation Estimate is issued by Ceylon Precision Welding & Fabrication (Pvt) Ltd. to provide comprehensive Welder services for the client's industrial and structural project located in Sri Lanka Colombo. Our team of certified and experienced welders will be deployed to the designated site to execute all welding, fabrication, and structural reinforcement tasks as outlined in the project specifications. The scope encompasses MIG (GMAW), TIG (GTAW), and SMAW (stick) welding processes, along with post-weld inspection, grinding, and surface finishing. All work will be carried out in strict compliance with Sri Lankan industrial safety standards, the Colombo Municipal Council building regulations, and international welding codes (AWS D1.1 / ISO 3834).
2. Itemized Cost Breakdown
	#
	Description of Welder Service
	Unit
	Qty
	Unit Rate (LKR)
	Amount (LKR)

	1
	Senior Welder — Structural Steel Fabrication (MIG/SMAW) — Colombo Site
	Man-Hour
	480
	3,200
	1,536,000

	2
	Junior Welder — Pipe Fitting & Piping Welding (TIG/GTAW)
	Man-Hour
	320
	2,400
	768,000

	3
	Welding Consumables (Electrodes, Filler Wire, Shielding Gas)
	Lot
	1
	185,000
	185,000

	4
	Welding Equipment & Machinery (Machines, Trolleys, PPE)
	Lot
	1
	240,000
	240,000

	5
	Non-Destructive Testing (NDT) & Post-Weld Inspection
	Lot
	1
	120,000
	120,000

	6
	Site Supervision, Safety Officer & Quality Control (Sri Lanka Colombo)
	Month
	2
	95,000
	190,000

	7
	Transportation, Mobilization & Demobilization (Colombo Metro Area)
	Lot
	1
	75,000
	75,000

	8
	Welding Procedure Specification (WPS) & Welder Qualification Records
	Lot
	1
	45,000
	45,000

	Subtotal (LKR)
	3,159,000

	VAT @ 18% (Sri Lanka)
	568,620

	GRAND TOTAL (LKR)
	3,727,620


Note: This Quotation Estimate is valid for 30 calendar days from the date of issue. All rates are quoted in Sri Lankan Rupees (LKR) and are inclusive of the Welder's professional fees, standard PPE, and on-site supervision within the Colombo metropolitan area. Any work performed outside the Colombo 01–10 zone will attract an additional travel surcharge of LKR 150 per kilometre.
3. Terms & Conditions
1. This Quotation Estimate is a firm offer for the Welder services described herein and is binding upon written acceptance by the client within the validity period stated above.
1. All welding work in Sri Lanka Colombo shall be executed by welders holding valid Sri Lankan Welder Certification (SLWC) and, where applicable, international qualifications (ASME IX / AWS D1.1).
1. Payment Terms: 40% advance upon signing, 40% upon completion of 75% of the welding scope, and 20% upon final handover and NDT clearance. Payments are due within 14 days of invoice date.
1. The client shall provide a safe and accessible work environment at the Colombo site, including necessary scaffolding, electrical supply (3-phase, 415V), and ventilation as required for the Welder to operate safely.
1. Any variation or change order to the original scope of work must be agreed upon in writing and will be priced separately as an addendum to this Quotation Estimate.
1. Warranty: A 12-month workmanship warranty is provided on all welded joints. This warranty does not cover damage caused by misuse, corrosion, or third-party interference after handover.
1. Disputes arising from this Quotation Estimate shall be resolved through arbitration in Colombo, Sri Lanka, in accordance with the Arbitration Act of Sri Lanka.
1. This Quotation Estimate does not constitute a contract until countersigned by both parties. All terms are subject to the general terms of Ceylon Precision Welding & Fabrication (Pvt) Ltd.
4. Project Timeline
Upon acceptance of this Quotation Estimate, the Welder team will be mobilized to the Sri Lanka Colombo site within 5 working days. The estimated duration for completion of all welding and fabrication tasks is 8 weeks, subject to site readiness and weather conditions. A detailed Gantt chart and weekly progress report will be submitted to the client every Friday.
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