# Quotation Estimate - Welder Services - Tanzania Dar es Salaam

# QUOTATION ESTIMATE

Tanzania Welding & Fabrication Services Ltd.

P.O. Box 4521, Mbezi Beach Road, Tanzania Dar es Salaam

Tel: +255 754 123 456 | Email: quotes@tzweldingservices.co.tz

TIN: 123-456-789 | License No: TZ-WELD-2024-0087

Quotation Estimate No.: QE-TDS-2025-0347
Date of Issue: 15 June 2025
Valid Until: 15 July 2025

Prepared For:
Mwalimu Construction & Engineering Co.
Plot 28, Samora Avenue, Tanzania Dar es Salaam
Attn: Eng. Joseph Mushi (Project Manager)

Dear Eng. Mushi,

Thank you for your inquiry regarding professional welding services for your ongoing infrastructure project along the Mbezi Beach corridor. We are pleased to present this Quotation Estimate for the supply, installation, and commissioning of industrial-grade Welder equipment, along with comprehensive on-site welding services to be executed in Tanzania Dar es Salaam. This document outlines all costs, specifications, timelines, and terms associated with the engagement of our certified Welder team and equipment for your project requirements.

1. Scope of Work – Welder Services in Tanzania Dar es Salaam

This Quotation Estimate covers the full deployment of a qualified Welder team and associated equipment to perform structural steel welding, pipe fitting, and fabrication tasks at your designated site in Tanzania Dar es Salaam. The scope includes but is not limited to: site assessment and preparation, delivery and setup of the Welder unit and auxiliary equipment, execution of MIG, TIG, and stick welding processes, quality inspection of all weld joints, and final handover documentation. All work shall comply with the Tanzania Bureau of Standards (TBS) welding codes and international ISO 3834 standards.

2. Itemized Cost Breakdown

| Item No. | Description | Qty | Unit Price (TZS) | Total (TZS) |
| --- | --- | --- | --- | --- |
| 01 | Industrial Multi-Process Welder Unit (MIG/TIG/Stick), 400A capacity, with full accessories and gas cylinders | 2 | 8,500,000 | 17,000,000 |
| 02 | Certified Welder – Senior Technician (12 years experience), daily rate including PPE and supervision | 30 days | 350,000 | 10,500,000 |
| 03 | Certified Welder – Junior Technician (5 years experience), daily rate | 30 days | 220,000 | 6,600,000 |
| 04 | Welding Consumables: Electrodes, TIG wire, MIG wire, shielding gas (Argon/CO2 mix), grinding discs | Lot | 4,200,000 | 4,200,000 |
| 05 | Site Mobilization & Demobilization – Transport of Welder equipment to and from Tanzania Dar es Salaam project site | 1 | 1,800,000 | 1,800,000 |
| 06 | Weld Quality Testing – X-ray radiography and ultrasonic testing on critical joints (TBS compliant) | 15 joints | 180,000 | 2,700,000 |
| 07 | Project Management, Safety Officer, and Daily Progress Reporting | 30 days | 150,000 | 4,500,000 |
| 08 | Warranty & Post-Commissioning Support (90 days on-site availability for the Welder unit) | 1 | 2,000,000 | 2,000,000 |
| SUBTOTAL (TZS) |  |  |  | 49,300,000 |
| VAT @ 18% (TZS) |  |  |  | 8,874,000 |
| GRAND TOTAL (TZS) |  |  |  | 58,174,000 |

3. Project Timeline

Upon acceptance of this Quotation Estimate and receipt of the initial payment, our Welder team will mobilize to your site in Tanzania Dar es Salaam within five (5) working days. The total estimated duration for completion of all welding and fabrication tasks is thirty (30) calendar days, subject to weather conditions and site accessibility. A detailed Gantt chart and weekly progress schedule will be provided upon contract signing.

4. Terms and Conditions

- This Quotation Estimate is valid for thirty (30) days from the date of issue. Prices are subject to revision after the validity period due to fluctuations in raw material costs in the Tanzania Dar es Salaam market.

- Payment Terms: 40% advance payment upon acceptance, 40% upon completion of 70% of the welding scope, and 20% upon final inspection and handover of the Welder unit and documentation.

- All payments shall be made in Tanzanian Shillings (TZS) via bank transfer to our designated account at CRDB Bank, Tanzania Dar es Salaam branch.

- The Welder equipment supplied under this estimate carries a 12-month manufacturer warranty. Consumables are excluded from warranty coverage.

- Our Welder personnel are fully insured under the National Social Security Fund (NSSF) and carry valid occupational health and safety certifications as required by the Tanzania Occupational Safety and Health Act.

- Any changes to the scope of work must be agreed upon in writing and will be reflected in a revised Quotation Estimate supplement.

- Disputes arising from this engagement shall be resolved through arbitration in Tanzania Dar es Salaam in accordance with the Arbitration Act, Cap. 20 of the Laws of Tanzania.

5. Acceptance and Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms outlined herein for the provision of Welder services and equipment in Tanzania Dar es Salaam. This document does not constitute a binding contract until a formal service agreement is executed by both parties.

For Tanzania Welding & Fabrication Services Ltd.

Name: Mr. Hassan Mwinyi
Title: Managing Director
Date: _______________

For Mwalimu Construction & Engineering Co.

Name: Eng. Joseph Mushi
Title: Project Manager
Date: _______________

This Quotation Estimate (QE-TDS-2025-0347) was prepared exclusively for the client named above and is not transferable. All prices are quoted in Tanzanian Shillings (TZS). For queries regarding this Welder service quotation in Tanzania Dar es Salaam, please contact our office at +255 754 123 456 or quotes@tzweldingservices.co.tz. © 2025 Tanzania Welding & Fabrication Services Ltd. All rights reserved.